PULSE-BACKLOG-001

Master Engineering Delivery Plan, Epics, Stories, Acceptance Criteria & Release Roadmap

Pulse Health Platform — From Architecture to Executable Delivery

| Document Control | Value |
| --- | --- |
| Purpose | Convert the approved Pulse architecture/specification suite into an ordered, testable and release-oriented engineering backlog. |
| Version | 1.0 |
| Status | Execution baseline |
| Primary implementation | TypeScript, NestJS, PostgreSQL, React/Next.js where appropriate; durable events/outbox; standards-based integrations. |
| Planning model | Dependency-first vertical slices. Epics are decomposed into features/stories, but clinical invariants and cross-cutting controls remain release gates. |
| Source of truth | Master Blueprint plus PULSE-ARCH/DATA/CLIN/SAFE/ANAT/REF/LAB/IMG/MED/INV/REV/IAM/FHIR/SEC/PRIV/NFR/UX/QA/OPS/MIG/ONB/ENG/DB/API/EVT/BE/FE specifications. |
| Non-negotiable | A story is not complete merely because UI/API works; authorization, audit, data integrity, failure behavior, observability and required tests are part of completion. |

# 1. Delivery Strategy

Build the platform foundation once, then prove it through end-to-end clinical vertical slices.

Prioritize patient identity, organization/facility, IAM, encounter and clinical documentation before specialty modules.

Use modular-monolith boundaries from PULSE-ENG-001 and PULSE-BE-001; do not begin by distributing every domain into microservices.

Deliver demonstrable increments that can be validated with clinicians and facility operators.

Treat security, privacy, audit, interoperability, observability, backup and clinical safety as continuous work, not final hardening.

# 2. Release Train

| Release | Objective | Principal scope | Exit evidence |
| --- | --- | --- | --- |
| R0 — Engineering Foundation | Make the system buildable, testable and deployable. | Monorepo, CI, local infra, config, logging, DB migration, API conventions, auth skeleton, design system. | Clean pipeline; environment reproducible; baseline security/quality gates. |
| R1 — Core Clinical Record | Prove patient-to-consultation vertical slice. | Organization/facility, IAM, patient identity, scheduling/queue, encounter/ADT, vitals, clinical notes, audit/events. | End-to-end patient visit demonstrated with negative/security tests. |
| R2 — Diagnostics & Medication | Support diagnostic and medication cycle. | Lab, imaging workflow, prescribing, pharmacist verification, dispensing, eMAR, terminology. | Order-to-result and order-to-administration workflows validated. |
| R3 — Operations & Revenue | Run facility operations. | Inventory/procurement, billing/payments, insurance/claims, wards/beds, documents/workflow/notifications. | Clinical + operational + financial reconciliation demonstrated. |
| R4 — Referral Network & Patient Access | Connect facilities and patients. | Referral exchange, consent/disclosure, patient portal, external integration/FHIR. | Cross-facility case exchange and portal workflows validated. |
| R5 — Resilience & Scale | Prepare for real deployment. | Edge/offline, migration, DR, observability, performance, security validation, facility onboarding. | Pilot readiness review passed. |
| R6 — Specialty Expansion | Extend safely after core proves stable. | Emergency, theatre, ICU, dialysis, blood bank, equipment, workforce, research/analytics. | Specialty-specific safety/UAT evidence. |

# 3. Dependency Spine

Engineering foundation

↓

Organization / Tenant / Facility

↓

Identity + Membership + Clinical Privileges

↓

Patient Identity

↓

Scheduling / Queue

↓

Encounter / ADT

↓

Triage / Vitals + Clinical Documentation

↓

Orders

├── Laboratory

├── Imaging

└── Medication / Pharmacy / eMAR

↓

Inventory + Revenue + Workflow

↓

Referral Exchange + Consent + Portal

↓

Edge / Offline + Production Hardening

# 4. Planning Units

| Level | Meaning | Completion expectation |
| --- | --- | --- |
| Epic | Major domain or platform capability. | Measurable business/clinical outcome and release ownership. |
| Feature | Coherent capability within epic. | End-to-end behavior across required layers. |
| Story | Implementable user/system outcome. | Acceptance criteria, tests and operational evidence. |
| Task | Technical work supporting a story. | Code/config/schema/docs completed and reviewed. |
| Spike | Time-boxed uncertainty reduction. | Decision/evidence/ADR, not production feature. |

# 5. Definition of Ready

User/system actor and outcome are clear.

Owning domain is identified.

Dependencies and authoritative data owner are known.

API/event/database implications are identified.

Authorization/clinical privilege/consent implications are identified.

Acceptance criteria include failure and negative paths.

UX state requirements are known for user-facing work.

Safety-critical assumptions are resolved or explicitly tracked.

# 6. Global Definition of Done

Implementation respects domain ownership and parent specifications.

Database migration is safe and reversible/forward-fixable as appropriate.

API/event contracts updated.

Contextual authorization and tenant/facility/patient scoping tested.

Audit/provenance requirements implemented.

Idempotency/concurrency addressed where applicable.

Unit, integration, contract and required E2E tests pass.

No secrets or unnecessary PHI in logs/telemetry.

Metrics/traces/health behavior implemented.

Accessibility and responsive behavior checked for UI work.

Failure/degraded behavior tested.

Documentation/ADR/runbook updated when architecture/operations change.

# 7. Master Epic Register

| ID | Epic | Release | Principal capabilities |
| --- | --- | --- | --- |
| EPIC-01 | Platform Foundation | R0 | Monorepo/workspaces, NestJS API bootstrap, React application shells, PostgreSQL/Redis/object-storage local stack, typed configuration/secrets, structured logging/tracing, migration framework, CI quality gates, design-system foundation |
| EPIC-02 | Organization, Tenant & Facility | R1 | organization hierarchy, facility registry, departments/locations, facility configuration, tenant/facility context, service points |
| EPIC-03 | Identity, Authentication & Clinical Privileges | R1 | staff identity, authentication/session, memberships, roles/permissions, clinical privileges, contextual policy engine, break-glass, service accounts |
| EPIC-04 | Patient Identity & Registration | R1 | patient registration, identifiers, demographics/contact/address, search/matching, duplicate review, merge/unmerge governance, patient banner |
| EPIC-05 | Scheduling, Appointment & Queue | R1 | appointment creation, provider/service schedule, check-in, queue, no-show/cancel/reschedule, worklist |
| EPIC-06 | Encounter, ADT, Ward & Bed Core | R1 | encounter lifecycle, admission, transfer, discharge, location/bed assignment, care team, encounter context |
| EPIC-07 | Triage, Vitals & Nursing Core | R1 | triage, vitals, observations, nursing assessment, tasks, handover baseline |
| EPIC-08 | Clinical Documentation & Problem Record | R1 | clinical note drafts, signing, addenda/corrections, conditions/problems, allergies, diagnoses, procedures, patient timeline |
| EPIC-09 | Orders & Terminology Foundation | R2 | generic ordering semantics, terminology/value sets, order states, clinical priority, reason/diagnosis linkage, order worklists |
| EPIC-10 | Laboratory | R2 | lab orders, specimen collection/accession, analyzer/manual results, verification, diagnostic report, critical results, corrections |
| EPIC-11 | Imaging / RIS-PACS Workflow | R2 | imaging order, scheduling, study linkage, PACS viewer authorization, reporting, final/amended report, critical findings |
| EPIC-12 | Medication, Pharmacy & eMAR | R2 | prescribing, pharmacist verification, dispensing, partial dispense, administration schedule, eMAR, not-given/held, reconciliation |
| EPIC-13 | Inventory, Stores & Procurement | R3 | item/catalog, locations, lots/batches/expiry, movement ledger, requisition, purchase order, goods receipt, stock count/adjustment reversal |
| EPIC-14 | Billing, Payments, Insurance & Claims | R3 | charge capture, price/tariff, invoice, payment, refund/adjustment, payer/plan, authorization, claim submission/adjudication/reconciliation |
| EPIC-15 | Workflow, Tasks, Notifications & Documents | R3 | durable tasks, timers/escalations, notification service, templates, document upload/storage, scanning, print/export |
| EPIC-16 | Consent, Privacy & Disclosure | R4 | consent capture, representative, purpose/scope, withdrawal, disclosure policy, manifest, privacy access/audit |
| EPIC-17 | Inter-Hospital Referral & Transfer Exchange | R4 | referral creation, case package, receive/review, request information, accept/decline, transfer coordination, arrival, care assumption, closure |
| EPIC-18 | FHIR / External Integration Gateway | R4 | FHIR endpoints/profiles, partner auth, HL7 adapters, DICOM integration boundary, webhooks, mapping/quarantine, integration monitoring |
| EPIC-19 | Patient Portal & Proxy Access | R4 | patient authentication, appointments, results, prescriptions, bills, referral status, documents, proxy/dependent access, notifications |
| EPIC-20 | Reporting, Analytics & Executive Information | R3/R5 | operational reports, regulatory extracts, dashboards, read models, warehouse feeds, data quality, research-safe extracts |
| EPIC-21 | Facility Edge & Offline Resilience | R5 | edge runtime, local auth/context, offline queues, sync protocol, conflict resolution, reconnect, edge observability |
| EPIC-22 | Security, Privacy & Compliance Engineering | All | threat controls, secrets, encryption, security testing, dependency/supply-chain security, privacy controls, audit monitoring, incident evidence |
| EPIC-23 | Observability, SRE, Backup & DR | R0-R5 | logs/metrics/traces, SLOs, alerting, backup/PITR, DR, capacity, runbooks, support tooling |
| EPIC-24 | Migration, Facility Onboarding & Go-Live | R5 | discovery, configuration, legacy mapping, migration rehearsals, training, cutover, hypercare, reconciliation |
| EPIC-25 | Specialty Expansion | R6 | emergency, theatre, ICU, dialysis, blood bank/transfusion, equipment/maintenance, workforce/roster, research governance |

# 8. Detailed Implementation Backlog — R0 to R3 Core

## EPIC-01 — Platform Foundation

Target: R0. Outcome: Platform Foundation is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F01.1 — Repository & workspace foundation

User/System story: As Engineer, I need a governed monorepo so applications and shared contracts build consistently.

| Acceptance criterion | Required evidence |
| --- | --- |
| workspace structure matches ENG-001 | Automated test and/or demonstrable workflow evidence. |
| strict TypeScript baseline | Automated test and/or demonstrable workflow evidence. |
| dependency boundaries linted | Automated test and/or demonstrable workflow evidence. |
| single reproducible install/build | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F01.2 — Local development infrastructure

User/System story: As Engineer, I need one command to start required local dependencies so onboarding is reproducible.

| Acceptance criterion | Required evidence |
| --- | --- |
| PostgreSQL and supporting dependencies start healthily | Automated test and/or demonstrable workflow evidence. |
| persistent volumes documented | Automated test and/or demonstrable workflow evidence. |
| seed/test data synthetic | Automated test and/or demonstrable workflow evidence. |
| ports/config overrideable | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F01.3 — CI quality pipeline

User/System story: As Engineering lead, I need every change to pass automated quality gates before merge.

| Acceptance criterion | Required evidence |
| --- | --- |
| lint/typecheck/unit/build execute | Automated test and/or demonstrable workflow evidence. |
| migration/integration tests execute | Automated test and/or demonstrable workflow evidence. |
| secret/dependency scanning included | Automated test and/or demonstrable workflow evidence. |
| failed mandatory gate blocks merge | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F01.4 — Backend platform primitives

User/System story: As Backend engineer, I need standard config, errors, request context, logging, health and transaction primitives.

| Acceptance criterion | Required evidence |
| --- | --- |
| global validation/error contract | Automated test and/or demonstrable workflow evidence. |
| correlation propagated | Automated test and/or demonstrable workflow evidence. |
| health/readiness separated | Automated test and/or demonstrable workflow evidence. |
| no PHI body logging | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F01.5 — Frontend shell & design tokens

User/System story: As Frontend engineer, I need consistent app shell and design primitives before domain screens proliferate.

| Acceptance criterion | Required evidence |
| --- | --- |
| tokens/package established | Automated test and/or demonstrable workflow evidence. |
| accessible primitives | Automated test and/or demonstrable workflow evidence. |
| role workspace shell | Automated test and/or demonstrable workflow evidence. |
| patient context component stubbed/tested | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

## EPIC-02 — Organization, Tenant & Facility

Target: R1. Outcome: Organization, Tenant & Facility is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F02.1 — Organization/facility registry

User/System story: As System administrator, I need to configure organizations and facilities so records are correctly scoped.

| Acceptance criterion | Required evidence |
| --- | --- |
| stable IDs | Automated test and/or demonstrable workflow evidence. |
| facility status/config | Automated test and/or demonstrable workflow evidence. |
| unique constraints | Automated test and/or demonstrable workflow evidence. |
| audit | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F02.2 — Department/location hierarchy

User/System story: As Facility administrator, I need departments and service locations so work can be routed correctly.

| Acceptance criterion | Required evidence |
| --- | --- |
| hierarchy validated | Automated test and/or demonstrable workflow evidence. |
| inactive locations cannot receive new work | Automated test and/or demonstrable workflow evidence. |
| history retained | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F02.3 — Facility context selection

User/System story: As Staff member, I need to work in an authorized facility context so actions are attributed correctly.

| Acceptance criterion | Required evidence |
| --- | --- |
| membership verified server-side | Automated test and/or demonstrable workflow evidence. |
| context visible | Automated test and/or demonstrable workflow evidence. |
| switch invalidates scoped cache | Automated test and/or demonstrable workflow evidence. |
| unauthorized facility rejected | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

## EPIC-03 — Identity, Authentication & Clinical Privileges

Target: R1. Outcome: Identity, Authentication & Clinical Privileges is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F03.1 — Staff authentication/session

User/System story: As Staff member, I need secure authentication so only verified users enter Pulse.

| Acceptance criterion | Required evidence |
| --- | --- |
| secure session/token lifecycle | Automated test and/or demonstrable workflow evidence. |
| logout revokes/clears client state | Automated test and/or demonstrable workflow evidence. |
| failed auth audited/rate limited | Automated test and/or demonstrable workflow evidence. |
| session expiry handled | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F03.2 — Membership/role assignment

User/System story: As Administrator, I need to assign staff to facilities and roles.

| Acceptance criterion | Required evidence |
| --- | --- |
| effective dates | Automated test and/or demonstrable workflow evidence. |
| least privilege | Automated test and/or demonstrable workflow evidence. |
| audit | Automated test and/or demonstrable workflow evidence. |
| no self-escalation | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F03.3 — Clinical privilege model

User/System story: As Clinical administrator, I need profession/scope privileges so role alone cannot authorize clinical actions.

| Acceptance criterion | Required evidence |
| --- | --- |
| privilege type/scope/effective period | Automated test and/or demonstrable workflow evidence. |
| facility context | Automated test and/or demonstrable workflow evidence. |
| expired privilege denied | Automated test and/or demonstrable workflow evidence. |
| negative tests | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F03.4 — Contextual authorization engine

User/System story: As Platform, I need access decisions to consider actor, facility, patient/care context, purpose, consent and sensitivity.

| Acceptance criterion | Required evidence |
| --- | --- |
| typed policy decision | Automated test and/or demonstrable workflow evidence. |
| deny reason | Automated test and/or demonstrable workflow evidence. |
| server enforcement | Automated test and/or demonstrable workflow evidence. |
| BOLA/cross-tenant tests | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F03.5 — Break-glass

User/System story: As Clinician, I need bounded emergency access when normal relationship rules would delay urgent care.

| Acceptance criterion | Required evidence |
| --- | --- |
| reason required | Automated test and/or demonstrable workflow evidence. |
| scope/expiry | Automated test and/or demonstrable workflow evidence. |
| enhanced audit | Automated test and/or demonstrable workflow evidence. |
| reviewable event | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

## EPIC-04 — Patient Identity & Registration

Target: R1. Outcome: Patient Identity & Registration is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F04.1 — Patient registration

User/System story: As Registration officer, I need to register a patient and issue a persistent identity.

| Acceptance criterion | Required evidence |
| --- | --- |
| required demographics validated | Automated test and/or demonstrable workflow evidence. |
| identifier created | Automated test and/or demonstrable workflow evidence. |
| idempotent retry | Automated test and/or demonstrable workflow evidence. |
| patient.created event + audit | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F04.2 — Patient search

User/System story: As Authorized staff, I need to find the correct patient using identifiers and demographics.

| Acceptance criterion | Required evidence |
| --- | --- |
| exact identifier path | Automated test and/or demonstrable workflow evidence. |
| candidate demographics | Automated test and/or demonstrable workflow evidence. |
| pagination | Automated test and/or demonstrable workflow evidence. |
| search is not identity proof | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F04.3 — Duplicate candidate review

User/System story: As Records officer, I need suspected duplicates surfaced without automatic merge.

| Acceptance criterion | Required evidence |
| --- | --- |
| match score/evidence | Automated test and/or demonstrable workflow evidence. |
| manual decision | Automated test and/or demonstrable workflow evidence. |
| no auto destructive merge | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F04.4 — Patient merge

User/System story: As Authorized records supervisor, I need to merge confirmed duplicate identities without losing provenance.

| Acceptance criterion | Required evidence |
| --- | --- |
| survivor/retired IDs | Automated test and/or demonstrable workflow evidence. |
| references resolvable | Automated test and/or demonstrable workflow evidence. |
| audit/reason | Automated test and/or demonstrable workflow evidence. |
| reversal/unmerge policy handled | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F04.5 — Patient context banner

User/System story: As Clinical user, I need persistent identity context to reduce wrong-patient actions.

| Acceptance criterion | Required evidence |
| --- | --- |
| name/MRN/DOB/age visible | Automated test and/or demonstrable workflow evidence. |
| allergy/risk indicator | Automated test and/or demonstrable workflow evidence. |
| facility/encounter context | Automated test and/or demonstrable workflow evidence. |
| responsive/a11y | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

## EPIC-05 — Scheduling, Appointment & Queue

Target: R1. Outcome: Scheduling, Appointment & Queue is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F05.1 — Appointment booking

User/System story: As Scheduler, I need to book a patient to an available service/provider.

| Acceptance criterion | Required evidence |
| --- | --- |
| availability validated | Automated test and/or demonstrable workflow evidence. |
| appointment != encounter | Automated test and/or demonstrable workflow evidence. |
| conflict rules | Automated test and/or demonstrable workflow evidence. |
| audit | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F05.2 — Check-in

User/System story: As Front desk, I need to check in an arriving patient and place them in the correct queue.

| Acceptance criterion | Required evidence |
| --- | --- |
| arrival timestamp | Automated test and/or demonstrable workflow evidence. |
| queue entry | Automated test and/or demonstrable workflow evidence. |
| facility/service point | Automated test and/or demonstrable workflow evidence. |
| does not silently create admission | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F05.3 — Queue worklist

User/System story: As Clinical unit, I need a live queue ordered by configured priority/time.

| Acceptance criterion | Required evidence |
| --- | --- |
| server ordering | Automated test and/or demonstrable workflow evidence. |
| status | Automated test and/or demonstrable workflow evidence. |
| patient disambiguation | Automated test and/or demonstrable workflow evidence. |
| updates without full refresh | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F05.4 — Cancel/reschedule/no-show

User/System story: As Scheduler, I need appointment outcome states with reasons.

| Acceptance criterion | Required evidence |
| --- | --- |
| history retained | Automated test and/or demonstrable workflow evidence. |
| notifications async | Automated test and/or demonstrable workflow evidence. |
| no encounter deletion | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

## EPIC-06 — Encounter, ADT, Ward & Bed Core

Target: R1. Outcome: Encounter, ADT, Ward & Bed Core is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F06.1 — Open encounter

User/System story: As Clinician/front desk, I need an encounter created for actual care delivery.

| Acceptance criterion | Required evidence |
| --- | --- |
| patient/facility/context verified | Automated test and/or demonstrable workflow evidence. |
| type/status | Automated test and/or demonstrable workflow evidence. |
| care team | Automated test and/or demonstrable workflow evidence. |
| encounter.created event | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F06.2 — Admission

User/System story: As Authorized staff, I need to admit a patient with responsible service/location.

| Acceptance criterion | Required evidence |
| --- | --- |
| admission distinct from reservation | Automated test and/or demonstrable workflow evidence. |
| bed optional/validated | Automated test and/or demonstrable workflow evidence. |
| timestamp/responsibility | Automated test and/or demonstrable workflow evidence. |
| audit | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F06.3 — Transfer

User/System story: As Ward staff, I need to transfer a patient between authorized locations.

| Acceptance criterion | Required evidence |
| --- | --- |
| from/to | Automated test and/or demonstrable workflow evidence. |
| effective time | Automated test and/or demonstrable workflow evidence. |
| bed release/assignment atomic where required | Automated test and/or demonstrable workflow evidence. |
| history | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F06.4 — Discharge

User/System story: As Clinician, I need to discharge an encounter with required clinical disposition.

| Acceptance criterion | Required evidence |
| --- | --- |
| required summary/disposition policy | Automated test and/or demonstrable workflow evidence. |
| open tasks warnings | Automated test and/or demonstrable workflow evidence. |
| timestamp | Automated test and/or demonstrable workflow evidence. |
| immutable history | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

## EPIC-07 — Triage, Vitals & Nursing Core

Target: R1. Outcome: Triage, Vitals & Nursing Core is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F07.1 — Triage assessment

User/System story: As Nurse, I need to record triage observations before consultation.

| Acceptance criterion | Required evidence |
| --- | --- |
| patient/encounter verified | Automated test and/or demonstrable workflow evidence. |
| structured observations | Automated test and/or demonstrable workflow evidence. |
| time/source | Automated test and/or demonstrable workflow evidence. |
| audit | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F07.2 — Vitals capture

User/System story: As Nurse, I need to record repeated vitals without overwriting previous measurements.

| Acceptance criterion | Required evidence |
| --- | --- |
| value/unit/time | Automated test and/or demonstrable workflow evidence. |
| manual/device source | Automated test and/or demonstrable workflow evidence. |
| abnormal indicator | Automated test and/or demonstrable workflow evidence. |
| correction provenance | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F07.3 — Nursing task/handover baseline

User/System story: As Nurse, I need outstanding care tasks and handover context.

| Acceptance criterion | Required evidence |
| --- | --- |
| durable task state | Automated test and/or demonstrable workflow evidence. |
| ownership | Automated test and/or demonstrable workflow evidence. |
| priority/due time | Automated test and/or demonstrable workflow evidence. |
| handover does not rewrite clinical facts | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

## EPIC-08 — Clinical Documentation & Problem Record

Target: R1. Outcome: Clinical Documentation & Problem Record is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F08.1 — Clinical note draft

User/System story: As Clinician, I need to draft consultation documentation safely.

| Acceptance criterion | Required evidence |
| --- | --- |
| draft editable | Automated test and/or demonstrable workflow evidence. |
| autosave draft only | Automated test and/or demonstrable workflow evidence. |
| author/context | Automated test and/or demonstrable workflow evidence. |
| not presented as signed | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F08.2 — Sign clinical note

User/System story: As Clinician, I need to sign a completed note so it becomes an attributable clinical record.

| Acceptance criterion | Required evidence |
| --- | --- |
| privilege checked | Automated test and/or demonstrable workflow evidence. |
| signature metadata | Automated test and/or demonstrable workflow evidence. |
| immutable content | Automated test and/or demonstrable workflow evidence. |
| signed event/audit | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F08.3 — Addendum/correction

User/System story: As Clinician, I need to correct signed documentation without erasing history.

| Acceptance criterion | Required evidence |
| --- | --- |
| original preserved | Automated test and/or demonstrable workflow evidence. |
| reason/link | Automated test and/or demonstrable workflow evidence. |
| new author/time | Automated test and/or demonstrable workflow evidence. |
| timeline shows correction | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F08.4 — Allergy/problem record

User/System story: As Clinician, I need structured allergies and problems available to downstream workflows.

| Acceptance criterion | Required evidence |
| --- | --- |
| active/inactive/verification | Automated test and/or demonstrable workflow evidence. |
| coded + narrative as allowed | Automated test and/or demonstrable workflow evidence. |
| provenance | Automated test and/or demonstrable workflow evidence. |
| medication UI consumes relevant alerts | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F08.5 — Patient timeline

User/System story: As Clinical user, I need a chronological projection of care events.

| Acceptance criterion | Required evidence |
| --- | --- |
| filters | Automated test and/or demonstrable workflow evidence. |
| source/status | Automated test and/or demonstrable workflow evidence. |
| external provenance | Automated test and/or demonstrable workflow evidence. |
| read-only projection | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

## EPIC-09 — Orders & Terminology Foundation

Target: R2. Outcome: Orders & Terminology Foundation is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F09.1 — Terminology service client

User/System story: As Clinical modules, I need governed code/value-set lookup.

| Acceptance criterion | Required evidence |
| --- | --- |
| version/source | Automated test and/or demonstrable workflow evidence. |
| cache | Automated test and/or demonstrable workflow evidence. |
| unknown mapping explicit | Automated test and/or demonstrable workflow evidence. |
| no scattered hardcoded clinical strings | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F09.2 — Create service order

User/System story: As Clinician, I need to place a diagnostic/therapeutic order.

| Acceptance criterion | Required evidence |
| --- | --- |
| patient/encounter | Automated test and/or demonstrable workflow evidence. |
| code/reason/priority | Automated test and/or demonstrable workflow evidence. |
| privilege | Automated test and/or demonstrable workflow evidence. |
| domain-specific fulfillment | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F09.3 — Order cancellation

User/System story: As Authorized clinician, I need to cancel an eligible order with reason.

| Acceptance criterion | Required evidence |
| --- | --- |
| state transition validated | Automated test and/or demonstrable workflow evidence. |
| already fulfilled protected | Automated test and/or demonstrable workflow evidence. |
| audit/event | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

## EPIC-10 — Laboratory

Target: R2. Outcome: Laboratory is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F10.1 — Lab order intake

User/System story: As Lab, I need laboratory orders routed to the correct laboratory worklist.

| Acceptance criterion | Required evidence |
| --- | --- |
| order details preserved | Automated test and/or demonstrable workflow evidence. |
| status | Automated test and/or demonstrable workflow evidence. |
| priority | Automated test and/or demonstrable workflow evidence. |
| facility/lab routing | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F10.2 — Specimen collection/accession

User/System story: As Phlebotomist/lab, I need specimen identity and chain of custody.

| Acceptance criterion | Required evidence |
| --- | --- |
| specimen ID | Automated test and/or demonstrable workflow evidence. |
| collection time/collector | Automated test and/or demonstrable workflow evidence. |
| rejection reason | Automated test and/or demonstrable workflow evidence. |
| order linkage | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F10.3 — Result entry/import

User/System story: As Lab scientist, I need results captured from manual/analyzer sources.

| Acceptance criterion | Required evidence |
| --- | --- |
| typed values/units | Automated test and/or demonstrable workflow evidence. |
| source | Automated test and/or demonstrable workflow evidence. |
| reference range | Automated test and/or demonstrable workflow evidence. |
| unknown analyzer mapping quarantined | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F10.4 — Verify/finalize report

User/System story: As Authorized lab professional, I need to verify results before final release.

| Acceptance criterion | Required evidence |
| --- | --- |
| privilege | Automated test and/or demonstrable workflow evidence. |
| preliminary/final | Automated test and/or demonstrable workflow evidence. |
| final immutable | Automated test and/or demonstrable workflow evidence. |
| correction workflow | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F10.5 — Critical result acknowledgement

User/System story: As Responsible clinician, I need critical results explicitly acknowledged.

| Acceptance criterion | Required evidence |
| --- | --- |
| view != acknowledgement | Automated test and/or demonstrable workflow evidence. |
| actor/time/action | Automated test and/or demonstrable workflow evidence. |
| escalation if unacknowledged | Automated test and/or demonstrable workflow evidence. |
| audit | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

## EPIC-11 — Imaging / RIS-PACS Workflow

Target: R2. Outcome: Imaging / RIS-PACS Workflow is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F11.1 — Imaging order/schedule

User/System story: As Clinician/radiology, I need imaging requests scheduled and tracked.

| Acceptance criterion | Required evidence |
| --- | --- |
| order/status | Automated test and/or demonstrable workflow evidence. |
| modality/site | Automated test and/or demonstrable workflow evidence. |
| schedule | Automated test and/or demonstrable workflow evidence. |
| patient identity | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F11.2 — Study linkage

User/System story: As Radiology integration, I need DICOM study identifiers linked without storing pixels in core DB.

| Acceptance criterion | Required evidence |
| --- | --- |
| study UID/reference | Automated test and/or demonstrable workflow evidence. |
| PACS authority | Automated test and/or demonstrable workflow evidence. |
| mismatch handling | Automated test and/or demonstrable workflow evidence. |
| audit | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F11.3 — Viewer launch

User/System story: As Authorized clinician, I need secure viewer access to the selected study.

| Acceptance criterion | Required evidence |
| --- | --- |
| short-lived authorization | Automated test and/or demonstrable workflow evidence. |
| patient/study match | Automated test and/or demonstrable workflow evidence. |
| no unrestricted URL | Automated test and/or demonstrable workflow evidence. |
| dependency failure explicit | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F11.4 — Radiology report

User/System story: As Radiologist, I need draft/final/amended reports.

| Acceptance criterion | Required evidence |
| --- | --- |
| sign privilege | Automated test and/or demonstrable workflow evidence. |
| final immutable | Automated test and/or demonstrable workflow evidence. |
| amendment provenance | Automated test and/or demonstrable workflow evidence. |
| critical finding path | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

## EPIC-12 — Medication, Pharmacy & eMAR

Target: R2. Outcome: Medication, Pharmacy & eMAR is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F12.1 — Medication prescribing

User/System story: As Prescriber, I need to prescribe a medication with unambiguous dose instructions.

| Acceptance criterion | Required evidence |
| --- | --- |
| med/strength/form/route/dose/frequency/duration | Automated test and/or demonstrable workflow evidence. |
| allergy checks | Automated test and/or demonstrable workflow evidence. |
| privilege | Automated test and/or demonstrable workflow evidence. |
| signed order | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F12.2 — Pharmacist verification

User/System story: As Pharmacist, I need to verify medication orders before dispensing where policy requires.

| Acceptance criterion | Required evidence |
| --- | --- |
| order state | Automated test and/or demonstrable workflow evidence. |
| issues/interventions | Automated test and/or demonstrable workflow evidence. |
| verifier/time | Automated test and/or demonstrable workflow evidence. |
| does not administer | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F12.3 — Dispense

User/System story: As Pharmacist, I need to dispense available medication quantities/lots.

| Acceptance criterion | Required evidence |
| --- | --- |
| partial dispense | Automated test and/or demonstrable workflow evidence. |
| inventory movement | Automated test and/or demonstrable workflow evidence. |
| idempotency | Automated test and/or demonstrable workflow evidence. |
| dispensed != administered | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F12.4 — eMAR schedule

User/System story: As Nurse, I need due doses presented by patient/time.

| Acceptance criterion | Required evidence |
| --- | --- |
| derived schedule | Automated test and/or demonstrable workflow evidence. |
| held/discontinued reflected | Automated test and/or demonstrable workflow evidence. |
| patient context | Automated test and/or demonstrable workflow evidence. |
| offline rules | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F12.5 — Record administration

User/System story: As Nurse/clinician, I need to record actual medication administration.

| Acceptance criterion | Required evidence |
| --- | --- |
| patient/order/dose/time/route | Automated test and/or demonstrable workflow evidence. |
| privilege | Automated test and/or demonstrable workflow evidence. |
| barcode if configured | Automated test and/or demonstrable workflow evidence. |
| server-confirmed state | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F12.6 — Not given/held/correction

User/System story: As Nurse/clinician, I need non-administration and corrections represented explicitly.

| Acceptance criterion | Required evidence |
| --- | --- |
| reason | Automated test and/or demonstrable workflow evidence. |
| no fake administration | Automated test and/or demonstrable workflow evidence. |
| history/provenance | Automated test and/or demonstrable workflow evidence. |
| audit | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

## EPIC-13 — Inventory, Stores & Procurement

Target: R3. Outcome: Inventory, Stores & Procurement is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F13.1 — Inventory catalog/locations

User/System story: As Store manager, I need stock items and storage locations configured.

| Acceptance criterion | Required evidence |
| --- | --- |
| item identifiers | Automated test and/or demonstrable workflow evidence. |
| units | Automated test and/or demonstrable workflow evidence. |
| active status | Automated test and/or demonstrable workflow evidence. |
| location scope | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F13.2 — Receive stock

User/System story: As Store officer, I need goods receipt to create immutable stock movements.

| Acceptance criterion | Required evidence |
| --- | --- |
| PO/reference | Automated test and/or demonstrable workflow evidence. |
| lot/expiry | Automated test and/or demonstrable workflow evidence. |
| quantity/unit | Automated test and/or demonstrable workflow evidence. |
| ledger movement | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F13.3 — Issue/consume stock

User/System story: As Authorized user, I need stock issued/consumed through governed movements.

| Acceptance criterion | Required evidence |
| --- | --- |
| source/destination/reason | Automated test and/or demonstrable workflow evidence. |
| no direct balance edit | Automated test and/or demonstrable workflow evidence. |
| idempotency | Automated test and/or demonstrable workflow evidence. |
| projection updates | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F13.4 — Stock count/reconciliation

User/System story: As Store manager, I need physical counts reconciled with ledger through explicit adjustments.

| Acceptance criterion | Required evidence |
| --- | --- |
| count session | Automated test and/or demonstrable workflow evidence. |
| variance | Automated test and/or demonstrable workflow evidence. |
| approval where required | Automated test and/or demonstrable workflow evidence. |
| adjustment movement/reason | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F13.5 — Procurement cycle

User/System story: As Procurement, I need requisition-to-PO-to-receipt traceability.

| Acceptance criterion | Required evidence |
| --- | --- |
| approval states | Automated test and/or demonstrable workflow evidence. |
| supplier/reference | Automated test and/or demonstrable workflow evidence. |
| partial receipt | Automated test and/or demonstrable workflow evidence. |
| audit | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

## EPIC-14 — Billing, Payments, Insurance & Claims

Target: R3. Outcome: Billing, Payments, Insurance & Claims is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F14.1 — Charge capture

User/System story: As Revenue officer/system, I need billable service facts converted to charges without changing clinical truth.

| Acceptance criterion | Required evidence |
| --- | --- |
| source reference | Automated test and/or demonstrable workflow evidence. |
| tariff/version | Automated test and/or demonstrable workflow evidence. |
| patient/encounter | Automated test and/or demonstrable workflow evidence. |
| reversal not deletion | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F14.2 — Invoice

User/System story: As Cashier, I need charges grouped into an invoice with balances.

| Acceptance criterion | Required evidence |
| --- | --- |
| line items | Automated test and/or demonstrable workflow evidence. |
| status | Automated test and/or demonstrable workflow evidence. |
| amount/currency | Automated test and/or demonstrable workflow evidence. |
| adjustments | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F14.3 — Payment

User/System story: As Cashier/patient, I need payments recorded/reconciled idempotently.

| Acceptance criterion | Required evidence |
| --- | --- |
| method/reference | Automated test and/or demonstrable workflow evidence. |
| idempotency | Automated test and/or demonstrable workflow evidence. |
| pending/success/failure | Automated test and/or demonstrable workflow evidence. |
| receipt | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F14.4 — Insurance eligibility/authorization

User/System story: As Claims officer, I need payer coverage and authorization recorded.

| Acceptance criterion | Required evidence |
| --- | --- |
| payer/plan | Automated test and/or demonstrable workflow evidence. |
| effective dates | Automated test and/or demonstrable workflow evidence. |
| authorization | Automated test and/or demonstrable workflow evidence. |
| clinical state independent | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F14.5 — Claim lifecycle

User/System story: As Claims officer, I need claims submitted and adjudication/reconciliation tracked.

| Acceptance criterion | Required evidence |
| --- | --- |
| claim lines | Automated test and/or demonstrable workflow evidence. |
| submission | Automated test and/or demonstrable workflow evidence. |
| response | Automated test and/or demonstrable workflow evidence. |
| denial reason | Automated test and/or demonstrable workflow evidence. |
| resubmission/history | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

## EPIC-15 — Workflow, Tasks, Notifications & Documents

Target: R3. Outcome: Workflow, Tasks, Notifications & Documents is usable end-to-end within the authoritative domain boundaries defined by the Pulse specification suite.

### F15.1 — Durable task

User/System story: As System/user, I need workflow tasks that survive restart and support ownership/escalation.

| Acceptance criterion | Required evidence |
| --- | --- |
| state/assignee/due | Automated test and/or demonstrable workflow evidence. |
| idempotent transitions | Automated test and/or demonstrable workflow evidence. |
| audit | Automated test and/or demonstrable workflow evidence. |
| domain state remains authoritative | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F15.2 — Notification delivery

User/System story: As System, I need low-PHI notifications through configured channels.

| Acceptance criterion | Required evidence |
| --- | --- |
| template/version | Automated test and/or demonstrable workflow evidence. |
| delivery state | Automated test and/or demonstrable workflow evidence. |
| retry | Automated test and/or demonstrable workflow evidence. |
| read != clinical acknowledgement | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F15.3 — Document upload

User/System story: As Authorized user, I need documents stored securely and linked to the correct context.

| Acceptance criterion | Required evidence |
| --- | --- |
| size/type validation | Automated test and/or demonstrable workflow evidence. |
| malware/quarantine | Automated test and/or demonstrable workflow evidence. |
| hash/metadata | Automated test and/or demonstrable workflow evidence. |
| authorized access | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

### F15.4 — Print/export

User/System story: As Authorized user, I need governed output with patient/context/status information.

| Acceptance criterion | Required evidence |
| --- | --- |
| privilege | Automated test and/or demonstrable workflow evidence. |
| watermark/header as configured | Automated test and/or demonstrable workflow evidence. |
| audit | Automated test and/or demonstrable workflow evidence. |
| large export async | Automated test and/or demonstrable workflow evidence. |

Engineering obligations:

Backend/API contract and authorization path implemented where applicable.

Database/schema/index/migration impact reviewed.

Domain event/audit/provenance behavior implemented where applicable.

Frontend loading/empty/error/conflict states implemented for user-facing work.

Negative path, tenant/facility/patient context and retry behavior tested.

# 9. R4 Network & Patient Access Backlog

| Feature | Outcome | Critical acceptance criteria |
| --- | --- | --- |
| F16.1 Consent capture | Capture versioned consent/representative evidence. | scope/purpose/effective period; actor/evidence; withdrawal; consent does not grant missing privilege |
| F16.2 Disclosure decision | Evaluate permitted disclosure. | policy + authorization + consent; exact manifest; deny audited |
| F17.1 Referral case creation | Create a case-scoped referral package. | patient identity; reason; sender; destination; minimum necessary package; consent/policy |
| F17.2 Receiving review | Receiver reviews without remote EMR browsing. | received timestamp; package-only access; request-more-info; audit |
| F17.3 Referral decision | Accept/decline with capacity/clinical reason. | decision actor/time; accepted != arrived; sender notified |
| F17.4 Transfer/arrival/care assumption | Track responsibility transition. | separate milestones; handoff evidence; care assumption explicit |
| F18.1 FHIR API baseline | Expose governed interoperability resources. | profile validation; scopes; domain mapping; OperationOutcome; no direct DB bypass |
| F18.2 Integration monitoring | Operate external exchanges safely. | inbox/outbox; quarantine; replay; correlation; no silent loss |
| F19.1 Patient portal identity | Give patients secure portal access. | identity proofing policy; session security; no staff privilege reuse |
| F19.2 Portal clinical information | Expose approved results/medications/visits. | release rules; provenance; corrected result handling; privacy |
| F19.3 Proxy/dependent access | Support authorized representatives. | relationship/effective period/scope; revocation; audit |

# 10. R5 Resilience, Migration & Production Readiness Backlog

| Feature | Outcome | Exit criteria |
| --- | --- | --- |
| F21.1 Edge runtime | Critical facility workflows survive WAN outage. | local service health; approved local data subset; no fail-open auth |
| F21.2 Sync protocol | Durably synchronize edge/core. | stable IDs; outbox/inbox; retry; causation; encryption |
| F21.3 Conflict resolution | Handle concurrent updates without blind LWW. | domain-specific conflict class; human review where needed; signed records protected |
| F22.1 Security verification | Validate security architecture. | SAST/SCA/secrets; authz tests; penetration test findings triaged |
| F23.1 Observability/SLO | Operate measurable services. | dashboards; alerts; SLO/error budget; runbooks |
| F23.2 Backup/PITR | Recover authoritative data. | automated backup; restore test; RPO/RTO evidence |
| F23.3 DR exercise | Prove disaster recovery. | scenario; restore/failover; reconciliation; lessons/actions |
| F24.1 Legacy mapping | Map facility legacy data. | source inventory; field mapping; terminology; reject rules |
| F24.2 Migration rehearsal | Repeat migration before cutover. | counts/checksums/sample clinical validation; timing; rollback |
| F24.3 Go-live | Controlled facility activation. | training; configuration sign-off; support roster; cutover checklist; hypercare |

# 11. R6 Specialty Expansion Backlog

| Feature family | Minimum scope before detailed specialty specification |
| --- | --- |
| Emergency | triage acuity, emergency encounter, resuscitation/critical orders, disposition, emergency access governance |
| Theatre | procedure booking, pre-op checklist, team, anaesthesia record boundary, intra-op events, implants/consumables, recovery |
| ICU | bed/episode, high-frequency observations, device/interface boundary, medication/infusion support, handover |
| Dialysis | session scheduling, prescription, access, machine/session observations, consumables, complications |
| Blood bank/transfusion | request, specimen, compatibility, unit lifecycle, issue, bedside verification, transfusion reaction |
| Equipment/maintenance | asset registry, location, preventive maintenance, fault/work order, calibration, downtime |
| Workforce | staff directory, roster/shift, leave/availability, handover; not payroll unless separately approved |
| Research | cohort/query governance, de-identification/pseudonymization, approvals, export controls, provenance |

# 12. First Production-Quality Vertical Slice

The first engineering milestone SHALL not be a collection of disconnected CRUD screens. It shall demonstrate one complete patient-care journey through the foundational architecture.

1. Configure organization/facility

2. Create staff membership + clinical privilege

3. Authenticate and select facility

4. Register/search patient

5. Book/check in patient

6. Open encounter

7. Record triage/vitals

8. Draft and sign consultation note

9. Record problem/allergy

10. Place one laboratory order

11. Persist audit + outbox events

12. Display patient timeline

13. Verify wrong-patient/cross-facility/expired-privilege negative cases

# 13. Vertical Slice Exit Criteria

Fresh environment can be provisioned from source-controlled infrastructure/configuration.

All schema is created through migrations.

API contract is machine-readable and tested.

UI visibly maintains patient/facility/encounter context.

Signed note cannot be overwritten.

Lab order is durable and event emitted transactionally.

Unauthorized/cross-tenant/cross-facility actions fail.

Audit records exist for required sensitive actions.

Logs contain correlation but no clinical narrative/secret.

Backup/restore smoke test succeeds for the environment.

CI passes from clean checkout.

Clinician/product walkthrough signs off workflow behavior.

# 14. Suggested Sprint Sequencing

| Sprint band | Focus | Deliverable |
| --- | --- | --- |
| S0 | Repo, environments, CI, DB migrations, backend/frontend shells | Build/deploy skeleton |
| S1 | Organization/facility + IAM/auth context | Authorized facility workspace |
| S2 | Patient registration/search/context banner | Patient identity slice |
| S3 | Appointments/check-in/queue + encounter | Patient arrives and enters care |
| S4 | Triage/vitals + clinical note draft/sign | Consultation slice |
| S5 | Problems/allergies + terminology + order foundation | Structured clinical record |
| S6 | Lab order/specimen/basic result | First diagnostic loop |
| S7 | Hardening of vertical slice | Security, concurrency, audit, events, performance, UAT |
| S8-S10 | Full laboratory + imaging | Diagnostics release |
| S11-S13 | Medication/pharmacy/eMAR | Medication cycle |
| S14-S16 | Inventory + revenue | Operations/revenue |
| S17+ | Referral/portal/integration/resilience | Network and production expansion |

Sprint numbers are sequencing bands, not fixed calendar promises. Team capacity, clinical validation and dependency discovery determine actual duration.

# 15. Story Estimation Rules

Estimate after dependencies and acceptance criteria are understood.

Do not hide migration, authorization, audit, tests or observability as unestimated “technical work.”

Split stories vertically when possible.

A story spanning many domains may indicate missing contract or excessive scope.

Safety-critical uncertainty becomes a spike/ADR before implementation.

# 16. Priority Model

| Priority | Meaning |
| --- | --- |
| P0 | Patient safety, data integrity, security or release-blocking infrastructure. |
| P1 | Required for current release clinical/operational workflow. |
| P2 | Important efficiency/configuration/reporting improvement. |
| P3 | Optimization or convenience that can follow validated workflow. |

# 17. Dependency Rules

A consuming domain cannot write another domain’s tables to unblock itself.

Temporary integration must still use an explicit contract.

Frontend cannot mock a server state into production merely because backend story is delayed.

Clinical release cannot depend on unvalidated terminology mappings.

Migration/go-live cannot begin without restore/reconciliation evidence.

# 18. Clinical Safety Gates

| Gate | Required before release |
| --- | --- |
| Identity | Wrong-patient and duplicate handling tested. |
| Authorization | Role + privilege + facility/context negative tests. |
| Clinical record | Signed/final immutability and correction tested. |
| Medication | Order/verify/dispense/admin distinctions tested. |
| Diagnostics | Preliminary/final/corrected and critical acknowledgement tested. |
| Referral | Accepted/arrived/care-assumed distinctions tested. |
| Offline | Queued vs completed and conflict behavior tested. |
| Audit | Required access/change events captured and reviewable. |

# 19. Security & Privacy Gates

No high/critical unresolved security findings without formal risk acceptance.

Secrets scanning and dependency scanning active.

Cross-tenant/BOLA tests pass.

PHI logging/telemetry checks pass.

Sensitive exports/prints governed.

Break-glass audited.

Consent/disclosure behavior tested where release includes exchange/portal.

# 20. Data & Migration Gates

Schema migration tested from previous supported version.

Representative-volume performance assessed.

Constraints/indexes reviewed.

Seed/reference data versioned.

Legacy conversion reconciled by counts and sampled clinical validation.

Rollback/forward-fix strategy documented.

# 21. Operational Gates

Health/readiness correct.

Dashboards and alerts exist for critical dependencies.

Backup restore proven.

Runbook/support ownership defined.

Capacity/load test meets current release SLO.

External dependency degradation tested.

# 22. UAT Model

Use scenario-based UAT, not only screen-by-screen acceptance.

Include registration, nursing, clinician, lab, pharmacy, cashier/claims, records and administration roles as relevant.

Use synthetic patients with similar demographics to expose identification risk.

Record defects against workflow step and specification requirement.

Clinical safety defects are not deferred as cosmetic issues.

# 23. Traceability

| Backlog item must trace to | Example |
| --- | --- |
| Specification | PULSE-MED-001 medication administration semantics. |
| Requirement ID | BE-SR-010 / FE-SR-005 / relevant domain requirement. |
| API/Event | POST command + medication.administration.recorded. |
| Test | QA scenario/automated suite ID. |
| Release | R2 Diagnostics & Medication. |

# 24. Jira / Linear / GitHub Project Field Model

| Field | Example |
| --- | --- |
| ID | PULSE-412 |
| Epic | EPIC-12 Medication, Pharmacy & eMAR |
| Feature | F12.5 Record administration |
| Release | R2 |
| Priority | P0/P1 |
| Owner | Medication team |
| Dependencies | IAM privilege; encounter; terminology |
| Spec refs | PULSE-MED-001; BE-001; FE-001 |
| API/event | Medication administration command/event |
| Acceptance | Given/When/Then or explicit criteria |
| Test evidence | unit/integration/E2E/safety |
| Risk | clinical/security/data/operational |

# 25. Example Engineering Story — Medication Administration

Story: As an authorized nurse, I need to record a scheduled medication administration for the correct patient and order so the clinical record accurately reflects what was actually administered.

| Area | Requirement |
| --- | --- |
| Preconditions | Authenticated actor; active facility membership; required clinical privilege; valid patient/encounter; eligible medication order/dose. |
| Frontend | Persistent patient banner; due-dose row; medication/dose/route/time; barcode flow if enabled; confirmation; pending/error/conflict states. |
| API | Idempotent state-changing command; validated identifiers; no client assertion of authorization. |
| Domain | Order/dispense/admin remain distinct; held/discontinued/duplicate administration rules enforced. |
| Database | Administration record immutable; version/concurrency where needed; outbox in same transaction. |
| Event | medication.administration.recorded after durable commit. |
| Audit | Actor, patient, encounter, action, facility, timestamp and appropriate reason/context. |
| Negative tests | wrong patient; expired privilege; discontinued order; duplicate retry; stale version; cross-facility; offline unknown outcome. |
| Observability | Command latency/error; no medication narrative/patient name in logs. |
| Acceptance | UI shows administered only after authoritative success; retry cannot create duplicate administration. |

# 26. Example Engineering Story — Referral Acceptance

Story: As an authorized receiving clinician/coordinator, I need to accept a referral case so the sending facility knows the receiving facility has agreed to receive the patient, without falsely indicating that the patient has arrived or that care responsibility has transferred.

| Area | Requirement |
| --- | --- |
| State | Received/info-complete → accepted; accepted remains distinct from arrived and care-assumed. |
| Authorization | Receiving organization/facility membership and referral-specific access. |
| Data | Decision, actor, time, reason/conditions; case package remains scoped. |
| Event | referral.accepted. |
| Notification | Sender informed asynchronously; delivery is not clinical acknowledgement. |
| Negative tests | unauthorized facility; withdrawn/cancelled referral; duplicate retry; missing required information; stale version. |
| Acceptance | Sender sees accepted milestone; no encounter/admission/care-assumption is auto-created unless a separate explicit workflow command is executed. |

# 27. Example Engineering Story — Signed Note Correction

| Area | Requirement |
| --- | --- |
| Intent | Correct signed clinical content without destroying original. |
| UI | Original visible; addendum/correction action; reason; new content; signer. |
| Backend | No generic UPDATE of signed note body. |
| Persistence | Original immutable; correction/addendum linked and time-stamped. |
| Timeline | Both original and correction represented with current status. |
| Audit | Author/reason/time/context. |
| Acceptance | Database/API/UI cannot silently replace the signed original. |

# 28. Release Governance

Release candidate created only from passing protected branch/tag.

Clinical product owner and designated clinical safety reviewer approve safety-critical workflow changes.

Security/privacy review required for new external integration, sensitive data category or authorization model change.

Database migration and rollback/forward-fix reviewed before production.

Release notes identify schema/API/event/config changes.

# 29. Change Control After Baseline

Architecture-impacting change requires ADR and affected specification update.

Clinical semantic change requires domain owner/clinical review.

Breaking API/event change follows version/deprecation policy.

Backlog may evolve; invariants do not disappear because sprint pressure increases.

# 30. Backlog Anti-Patterns

“Build patient module” as one story.

Frontend-only story that fabricates backend clinical state.

Generic CRUD endpoint for signed clinical resources.

One “security hardening” story at end of project.

One “testing” sprint after feature completion.

Microservice extraction as a milestone without measurable need.

Combining accepted/arrived/care-assumed referral states.

Treating audit/logging/observability as optional polish.

# 31. Delivery Metrics

| Metric | Purpose |
| --- | --- |
| Lead time / cycle time | Delivery flow, not developer ranking. |
| Escaped defects | Quality signal. |
| Clinical safety defects | Release-risk signal. |
| Change failure rate | Operational quality. |
| Deployment frequency | Automation/maturity context. |
| SLO attainment | Service reliability. |
| Backlog aging | Blocked/unclear work. |
| Test flake rate | Pipeline trust. |
| Migration rehearsal variance | Cutover confidence. |
| UAT pass/rework | Workflow fit. |

# 32. Initial Team Workstreams

| Workstream | Initial responsibility |
| --- | --- |
| Platform/Backend | foundation, DB/UoW, IAM primitives, API/event infrastructure |
| Clinical Core | patient, encounter, documentation, nursing |
| Diagnostics | lab, imaging, terminology |
| Medication/Operations | medication, pharmacy, eMAR, inventory |
| Revenue | billing/payments/claims |
| Frontend Experience | clinical shell, design system, domain UIs |
| Integration | FHIR/HL7/DICOM/referral external boundary |
| Quality/Safety | automation, safety regression, UAT coordination |
| DevSecOps/SRE | CI/CD, security tooling, environments, observability, backup/DR |

# 33. Implementation Start Checklist

Create repositories/workspaces and branch protections.

Create issue tracker with epic IDs from this document.

Create R0 milestone and S0-S1 boards.

Assign domain/code owners.

Implement ADR repository.

Provision development PostgreSQL and supporting services.

Implement CI gates.

Implement backend platform primitives.

Implement frontend design-system/app shell.

Begin EPIC-02 and EPIC-03 before patient workflow.

# 34. Backlog Governance Requirements

BL-SR-001 Every production story SHALL identify its owning domain.

BL-SR-002 Safety-critical stories SHALL include negative/failure acceptance criteria.

BL-SR-003 Stories that change authoritative state SHALL identify transaction, concurrency and idempotency requirements where applicable.

BL-SR-004 User-facing clinical stories SHALL include patient/facility/encounter context requirements.

BL-SR-005 Cross-domain work SHALL use explicit contracts rather than shared-table writes.

BL-SR-006 Security, privacy, audit and observability work SHALL be included in feature completion, not deferred by default.

BL-SR-007 Release scope SHALL preserve canonical state distinctions defined by the domain specifications.

BL-SR-008 Signed/final clinical data SHALL not be delivered with destructive-edit behavior.

BL-SR-009 Medication order, verification, dispense and administration SHALL remain separate backlog capabilities and states.

BL-SR-010 Referral submitted, received, accepted, arrived and care-assumed SHALL remain separate milestones.

BL-SR-011 Appointment, encounter, admission and bed reservation SHALL remain separate concepts.

BL-SR-012 Critical-result viewing and acknowledgement SHALL remain separate actions.

BL-SR-013 A release SHALL not pass solely on happy-path UI demonstration.

BL-SR-014 Database migrations SHALL be part of the story/release that requires them.

BL-SR-015 API and event contracts SHALL be updated with the implementing story.

BL-SR-016 Production-readiness evidence SHALL include restore, observability and support readiness.

BL-SR-017 Offline features SHALL distinguish queued, synchronized, conflicted and completed states.

BL-SR-018 External integrations SHALL include timeout, retry, idempotency/quarantine and monitoring behavior.

BL-SR-019 AI-assisted functionality SHALL not be assigned autonomous clinical authority.

BL-SR-020 Backlog priority SHALL not override mandatory clinical safety/security controls.

# Appendix A — Story Template

| Field | Template |
| --- | --- |
| Title | Verb + clinical/operational outcome |
| Actor | Who/system component |
| Story | As <actor>, I need <capability>, so <outcome>. |
| Preconditions | Identity/context/state |
| Acceptance criteria | Observable success + negative/failure behavior |
| Domain owner | Authoritative module |
| API | Endpoint/command/query |
| Events | Produced/consumed |
| Data | Tables/entities/migration |
| Authorization | Role/privilege/context/consent |
| Audit/provenance | Required evidence |
| UX | loading/empty/error/conflict/offline/a11y |
| Tests | unit/integration/contract/E2E/safety |
| Observability | metrics/logs/traces |
| Dependencies | Other features/services |
| Spec refs | PULSE-* documents/requirements |

# Appendix B — Bug Severity

| Severity | Definition |
| --- | --- |
| S0 | Immediate patient-safety, major privacy/security breach or catastrophic integrity risk; stop/restrict affected workflow. |
| S1 | Critical workflow unavailable or incorrect with no safe workaround. |
| S2 | Major degradation/incorrect behavior with controlled workaround. |
| S3 | Limited functional defect; low operational risk. |
| S4 | Cosmetic/usability improvement with no material safety/integrity effect. |

# Appendix C — Release Readiness Evidence Pack

Release scope and traceability matrix.

Passing CI/test reports.

Clinical safety regression report.

Security/privacy review.

Migration plan/results.

Performance/capacity evidence.

Backup/restore/DR evidence appropriate to release.

Known issues/risk acceptance.

UAT sign-off.

Operational dashboards/runbooks/on-call/support contacts.

Training/configuration evidence for facility deployment.

# Appendix D — First Board Columns

Discovery / Ready for refinement

Ready

In development

Code review

Integration / QA

Clinical / Product validation

Ready for release

Released

Blocked is a flag with reason/owner, not a place where work disappears.

# Appendix E — Final Boundary

PULSE-BACKLOG-001 is the execution bridge, not a replacement for the domain specifications. Stories may be split, reordered or re-estimated as evidence emerges, but implementations must continue to satisfy the authoritative clinical, safety, privacy, security, data and interoperability invariants defined in the Pulse documentation suite.