PULSE-MIG-001

Legacy Data Migration, Data Conversion, Reconciliation & Production Cutover Plan

Pulse Health Platform

| Document Control | Value |
| --- | --- |
| Parent specifications | Master Blueprint; PULSE-DATA-001; CLIN-001; SAFE-001; IAM-001; FHIR-001; PRIV-001; QA-001; OPS-001 |
| Version | 1.0 |
| Status | Migration Engineering & Cutover Baseline |
| Audience | Data Engineering, Implementation, Clinical Informatics, QA, Product, Facility IT, Finance, Pharmacy, Lab, Radiology, Security/Privacy |
| Purpose | Define a controlled, auditable and clinically safe method for moving legacy healthcare data into Pulse. |
| Core rule | Migration preserves source meaning, provenance and uncertainty. It must not invent missing facts, silently normalize clinically meaningful differences, or convert ambiguous legacy data into false certainty. |

# 1. Purpose

Establish the migration lifecycle from discovery to post-go-live reconciliation.

Protect patient identity, clinical meaning, provenance, financial integrity and operational continuity.

Define evidence needed before legacy data is trusted in production.

# 2. Migration Principles

Source fidelity before cosmetic cleanliness.

No silent invention.

Provenance retained.

Patient safety first.

Repeatable pipelines.

Idempotent loads where feasible.

Reconciliation is mandatory.

Exceptions are explicit.

Cutover is rehearsed.

Legacy remains read-only according to approved retention strategy.

# 3. Migration Scope Categories

Master/reference data.

Patient identity/demographics.

Clinical history.

Diagnostics.

Medication/pharmacy.

Referral.

Documents/media.

Revenue/insurance.

Inventory/procurement.

Users/roles selectively.

Audit/provenance.

Configuration where appropriate.

# 4. Migration Operating Model

Migration Lead.

Data Engineering Lead.

Clinical Informatics Lead.

Facility Data Owner.

Domain SMEs.

QA Lead.

Security/Privacy.

Cutover Manager.

Application/DB Operations.

Source-system vendor/contact.

# 5. Migration Phases

Discover → profile → classify → map → cleanse with governance → transform → dry run → validate → reconcile → rehearsal → freeze/delta → cutover → hypercare → final reconciliation → archive/decommission.

# 6. Source System Inventory

System/application name.

Owner/vendor.

Version.

Database/file/interface.

Data domains.

Volume.

Date range.

Identifiers.

Attachments.

Availability window.

Extraction constraints.

Legal/retention constraints.

# 7. Source Authority

Identify which source is authoritative for each domain/time period.

Resolve overlaps between EMR, LIS, PACS, pharmacy, finance and spreadsheets.

Do not select authority merely because a source is easier to extract.

# 8. Data Classification

Clinical.

Demographic.

Financial.

Operational.

Sensitive/restricted.

Document/media.

Derived/reporting.

Temporary/staging.

Classification drives access, validation and retention.

# 9. Data Profiling

Row counts.

Null rates.

Distinct values.

Duplicate identifiers.

Invalid dates.

Outliers.

Code distributions.

Orphan references.

Encoding.

Free-text patterns.

Attachment availability.

Historical gaps.

# 10. Data Quality Baseline

Measure source defects before transformation.

Separate pre-existing source quality issues from migration defects.

Document known incompleteness.

Do not make migration team responsible for rewriting historical truth.

# 11. Migration Data Dictionary

Source table/field.

Meaning.

Type.

Nullability.

Code set.

Target entity/field.

Transformation.

Default policy.

Validation.

Owner.

Example.

# 12. Mapping Governance

Every mapped field has rationale.

Clinical mappings reviewed by clinical informatics/domain SME.

Financial mappings reviewed by finance.

Terminology mappings versioned.

Unmapped values retained/flagged rather than silently discarded.

# 13. Patient Identity Strategy

Preserve legacy identifiers as namespaced identifiers.

Pulse internal ID remains opaque.

Do not force multiple facility MRNs into one global MRN.

Maintain source facility/system context.

Patient matching and record merging are separate processes.

# 14. Patient Matching

Deterministic exact identifiers first.

Use demographics only under governed matching rules.

Similarity scoring may propose candidates, not automatically merge high-risk ambiguity.

Manual review queue for uncertain matches.

Record match evidence.

# 15. Duplicate Patient Handling

Identify exact duplicates/candidates.

Do not collapse merely because names/DOB match.

Preserve source records until merge decision.

Merge history auditable.

Wrong merge rollback/correction process.

# 16. Provisional/Unknown Patients

Preserve provisional status.

Do not invent DOB/name.

Maintain encounter linkage.

Support later reconciliation.

Clearly label migrated provisional identity.

# 17. Demographics

Names preserved with source form.

DOB precision retained; unknown day/month not invented.

Sex/gender fields mapped according to source semantics, not assumed equivalent.

Addresses/phones retain provenance.

Deceased status/date mapped only if source supports it.

# 18. Encounter Migration

Encounter type.

Facility/location.

Start/end.

Responsible service/provider.

Admission/discharge.

Source encounter number.

Status.

Do not infer missing encounter boundaries from note dates without approved rule.

# 19. Appointment Migration

Future appointments prioritized.

Historical appointments optional by scope.

Appointment status preserved.

Appointment does not become encounter.

No-show/cancel reasons mapped where available.

# 20. Problem/Diagnosis Migration

Code/system/display.

Clinical status.

Verification status if available.

Onset/recorded dates.

Author/source.

Free-text diagnosis preserved when standard code unavailable.

Do not upgrade suspected diagnosis to confirmed.

# 21. Allergy Migration

Substance.

Reaction.

Severity/criticality if source supports.

Verification/source.

Unknown vs no-known-allergy distinct.

Free text preserved.

No assumption that blank allergy field means NKDA.

# 22. Clinical Notes

Author.

Authored/signed time.

Encounter.

Note type.

Status.

Text.

Addenda/corrections.

Source document ID.

Signed legacy note imported as historical immutable content, not re-signed by migration account.

# 23. Vitals/Observations

Code.

Value.

Unit.

Effective time.

Method/source.

Reference/interpretation if source.

Preserve original units; conversions require explicit provenance.

Impossible values flagged, not silently corrected.

# 24. Laboratory Migration

Orders/specimens/results/reports.

LOINC mapping where governed.

Original local code retained.

Units/reference intervals.

Preliminary/final/corrected state.

Critical communication history if available.

Analyzer/source provenance.

# 25. Laboratory Historical Boundary

Decide structured depth by source quality.

If granular specimen/order lineage cannot be reconstructed safely, migrate final report/document plus supported structured results rather than fabricate lineage.

# 26. Imaging Migration

Order/report metadata.

Study identifiers/accession.

DICOM StudyInstanceUID where available.

PACS/VNA remains pixel authority.

Migrate references/links rather than bulk pixels unless project explicitly includes PACS migration.

Report status/amendments preserved.

# 27. PACS Migration Boundary

If PACS replacement is in scope, create a separate DICOM migration workstream: study inventory, patient reconciliation, UID preservation policy, transfer validation, pixel counts, checksum/sample image validation and radiology sign-off.

# 28. Medication History

Medication name/product.

Dose/route/frequency.

Start/end.

Status.

Prescriber/source.

Free-text legacy medication preserved if structured mapping uncertain.

Historical medication is not automatically converted into an active inpatient order.

# 29. Active Medication Reconciliation

Migration can populate medication history/current reported medications.

Active clinical orders at cutover require explicit operational reconciliation.

No migration script silently creates an executable administration order from ambiguous history.

# 30. Pharmacy Dispense History

Prescription/order link where supported.

Dispense date.

Quantity.

Batch if available.

Pharmacy location.

Source transaction.

Historical dispense does not imply administration.

# 31. eMAR History

Migrate administration events only when source semantics reliably distinguish administration.

Preserve dose/route/time/status/not-given reason.

Do not infer administration from issue/dispense.

# 32. Referral Migration

Open referrals prioritized.

Sending/receiving facility.

Reason/urgency.

State.

Package/documents.

Messages.

Acceptance/arrival/care-assumption states mapped only where source supports them.

Historical referrals may be document-only if workflow states cannot be reconstructed.

# 33. Procedure/Surgery History

Procedure code/text.

Date/time.

Site/laterality.

Operator/team.

Outcome.

Note/document.

Implants if reliable.

Do not infer site/laterality from narrative without governed abstraction.

# 34. Nursing History

Vitals/flowsheets/care plans/notes.

Historical task completion only if source explicit.

Handover data generally not converted into active tasks.

Active inpatient cutover requires dedicated bedside reconciliation.

# 35. Documents

Inventory file/document references.

Metadata.

Patient/encounter association.

Author/date/type.

Hash.

MIME.

Missing file exception.

Virus scan before import.

Preserve original binary where legally/clinically required.

# 36. Scanned Records

Treat as documents unless validated abstraction project exists.

OCR output must not silently become authoritative structured clinical data.

Index with supported metadata.

Maintain original scan.

# 37. Anatomical Data

Legacy text/site descriptions can be mapped to structured body-site terminology only when meaning is unambiguous and mapping reviewed.

Do not manufacture geometry/3D coordinates from narrative.

# 38. Immunisation

Vaccine/product.

Date.

Dose.

Route/site.

Lot if available.

Facility/provider.

Status.

Unknown historical fields remain unknown.

# 39. Revenue Migration

Open balances.

Invoices.

Payments.

Credits.

Claims.

Remittances.

Payer/coverage.

Historical transactions.

Financial opening balance strategy must reconcile to source general ledger/subledger.

# 40. Financial Cutover Boundary

Choose transaction-level history vs summarized opening balance by approved finance strategy.

Never import both full history and opening balance in a way that double-counts.

Posted legacy transaction remains historically attributable.

# 41. Insurance/Claims

Coverage dates.

Policy/member identifiers.

Preauthorizations.

Open claims.

Denials/appeals.

Remittance.

Payer code mapping.

Do not invent eligibility from historical payment.

# 42. Inventory Migration

Item master.

Location.

Batch/lot.

Expiry.

Serial.

On-hand.

Open POs/requisitions.

Supplier.

Valuation strategy.

Opening inventory ledger entries must reconcile to verified physical/system balance.

# 43. Inventory Opening Balance

Perform physical/count reconciliation near cutover where feasible.

Load opening quantities as explicit migration/opening transactions.

Preserve batch/expiry.

No direct invisible stock balance mutation.

# 44. Procurement Open Transactions

Open purchase orders.

Partially received orders.

Pending requisitions.

Supplier references.

Avoid importing closed historical workflow as active.

# 45. User Migration

Prefer identity provisioning rather than password migration.

User identity/membership/role mapped.

Clinical privileges independently verified.

Disabled/leavers not activated.

No plaintext or reversibly encrypted legacy passwords.

# 46. Role/Privilege Migration

Legacy roles are not assumed equivalent to Pulse roles.

Map privileges explicitly.

Clinical privilege evidence/expiry.

Facility scope.

Access review before activation.

# 47. Audit Migration

Preserve legacy audit where available/required, possibly in immutable archive.

Do not rewrite legacy actor identity as migration service.

Pulse migration events separately audited.

# 48. Terminology Mapping

Source code.

Source system/version.

Target standard/local code.

Mapping relationship exact/broader/narrower/related/unmapped.

Reviewer.

Version.

Date.

Never hide lossy mapping.

# 49. Units of Measure

Preserve original value/unit.

Canonical conversion only using validated conversion.

Store conversion provenance where both values retained.

No conversion between non-equivalent clinical concepts.

# 50. Date/Time Migration

Source timezone.

Timestamp precision.

Unknown timezone.

Date-only values.

DST.

Recorded vs effective time.

Do not invent seconds/timezone precision not present in source.

# 51. Numeric Precision

Use exact decimal for money/quantities where required.

Preserve clinically meaningful precision.

No floating-point rounding that changes dose/result.

Document transformation rounding.

# 52. Text Encoding

Detect source encoding.

Normalize safely to Unicode.

Preserve original text meaning.

Test special characters/diacritics.

No replacement-character corruption accepted silently.

# 53. Null/Unknown/Not Applicable

Null is not zero.

Unknown is not negative.

Not recorded is not no.

Not applicable is distinct.

Source sentinel values explicitly mapped.

# 54. Defaults

Defaults may only represent technical target requirements when clinically/financially neutral and documented.

Do not default missing allergy to 'none', missing diagnosis status to 'confirmed', or missing payment to 'paid'.

# 55. Data Cleansing

Whitespace/format normalization.

Obvious technical encoding repair.

Duplicate technical rows.

Reference normalization.

Clinical semantic changes require owner approval.

Original value retained when transformation changes representation.

# 56. Transformation Pipeline

Extract immutable snapshot → stage raw → profile → transform → validate → load → reconcile → publish exceptions.

Raw staging retained for reproducibility according to security/retention policy.

# 57. Staging Security

Encrypted storage.

Restricted access.

Environment isolation.

No public buckets.

Audit.

Time-limited retention.

Secure disposal after migration retention window.

# 58. Migration Provenance

Source system.

Source record/table/key.

Extraction batch.

Transformation version.

Migration batch.

Target record.

Mapping version.

Timestamp.

Exception/correction history.

# 59. Idempotency

Migration batch has stable identity.

Repeated load does not duplicate target facts.

Upsert semantics carefully defined.

Signed/ledger records protected.

Retry after partial failure tested.

# 60. Referential Integrity

Patient→encounter.

Encounter→note/order.

Order→result.

Prescription→dispense.

Claim→line.

Inventory item→batch/movement.

Documents→patient/encounter.

Orphans reported.

# 61. Validation Rules

Schema/type.

Required fields.

Code validity.

Range plausibility.

Reference integrity.

State validity.

Duplicate protection.

Tenant/facility context.

Clinical/financial invariants.

# 62. Exception Management

Exception ID.

Record/domain.

Reason.

Severity.

Owner.

Disposition: correct source/map manually/import as-is with flag/exclude with approval.

Evidence.

No hidden discard.

# 63. Migration Severity

M0: patient-safety/data corruption/cross-patient linkage—blocks cutover.

M1: material clinical/financial/inventory integrity issue—blocks affected scope.

M2: significant completeness/usability issue with governed workaround.

M3: cosmetic/noncritical metadata issue.

# 64. Reconciliation Framework

Count reconciliation.

Value/financial totals.

Relationship reconciliation.

State reconciliation.

Hash/document reconciliation.

Sample clinical review.

Exception reconciliation.

Source-to-target trace.

# 65. Patient Reconciliation

Patient counts by facility.

Identifier counts.

Duplicate candidates.

Merged records.

Provisional patients.

Deaths.

Demographic null distributions.

Manual sample.

# 66. Clinical Reconciliation

Encounters by type/year.

Diagnoses.

Allergies.

Notes.

Orders/results.

Medications.

Procedures.

Open tasks/orders.

Random and risk-based chart review.

# 67. Lab Reconciliation

Orders/results counts.

Final/corrected reports.

Critical results.

Units.

Reference intervals.

Specimen links.

Code mapping exceptions.

# 68. Imaging Reconciliation

Studies/reports counts.

Accession/UID references.

Amended reports.

PACS launch sample.

Patient linkage.

Missing study/report exceptions.

# 69. Medication Reconciliation

History count.

Current reported meds.

Active orders cutover list.

Dispenses.

Administrations.

Allergy link.

No dispense→admin inference.

# 70. Revenue Reconciliation

Invoice/open balance.

Payment totals.

Credits/refunds.

Claim receivables.

Payer totals.

Opening balance.

Currency.

Finance sign-off.

# 71. Inventory Reconciliation

Item count.

Location.

Batch/expiry.

Quantity.

Valuation.

Open PO.

Physical count variance.

Opening movement totals.

# 72. Document Reconciliation

Metadata count.

Binary count.

Missing files.

Hash validation.

Patient/encounter association.

Open sample.

Virus-scan state.

# 73. Sampling Strategy

100% automated structural reconciliation where feasible.

100% high-risk open/active records.

Risk-based clinical chart sample.

Random sample across date ranges/facilities.

Known edge-case sample.

# 74. Clinical Validation

Clinicians compare source and target chart.

Verify chronology.

Allergies/current meds.

Recent results.

Active problems.

Open referrals/orders.

Documents.

Record discrepancies.

# 75. Dry Run 1

Prove extraction/connectivity.

Profile full dataset.

Initial mapping.

Measure runtime.

Expose source defects.

No production cutover decision.

# 76. Dry Run 2

Full transformation/load.

Reconciliation.

Clinical sample.

Performance.

Exception workflow.

Refine mappings.

# 77. Dress Rehearsal

Production-like infrastructure.

Full/representative data volume.

Timed extraction/load.

Freeze/delta simulation.

Reconciliation.

User validation.

Cutover command simulation.

Rollback decision drill.

# 78. Migration Performance

Extraction throughput.

Transformation throughput.

Load throughput.

Index build.

Document transfer.

PACS boundary.

Reconciliation runtime.

Cutover window estimate includes contingency.

# 79. Freeze Strategy

Define source write freeze by domain.

Clinical operations approve timing.

Emergency care continuity preserved.

Communicate users.

No ambiguous dual-write period unless explicitly engineered.

# 80. Delta Migration

Baseline snapshot followed by incremental changes where source supports reliable change capture.

Delta watermark/control totals.

Deletes/corrections.

Late-arriving results.

Repeated delta idempotent.

Final delta before go-live.

# 81. Dual-Run

Use only when justified.

Define system of record per domain during overlap.

Prevent double entry.

Reconcile changes.

Set end date.

Avoid prolonged ambiguity.

# 82. Cutover Command Structure

Cutover Manager.

Migration Lead.

Source Lead.

Target App Lead.

DB/Ops.

Clinical Validation Lead.

Finance/Inventory leads.

QA.

Security/privacy.

Communications.

Go/no-go authority.

# 83. Cutover Timeline

T-30 days readiness.

T-14 final mapping/config freeze.

T-7 rehearsal closeout.

T-1 backup/extract prep.

T0 freeze/final extract.

Transform/load.

Reconcile.

Clinical validation.

Go/no-go.

Open Pulse.

Hypercare.

# 84. Go/No-Go Criteria

No M0/M1 unresolved.

Reconciliation thresholds met.

Active patient/current medication/open order validation passed.

Finance/inventory approved where in scope.

Backup/rollback ready.

Operations/support ready.

Clinical leadership approves.

# 85. Rollback Criteria

Cross-patient linkage.

Material data corruption.

Active medication/order loss.

Unacceptable reconciliation failure.

Target instability.

Cutover window exceeded beyond approved safe point.

Rollback feasibility depends on source freeze and new target writes.

# 86. Rollback Strategy

Before target write activation: revert to legacy source.

After target begins receiving production writes: rollback requires controlled capture/re-entry of new Pulse transactions; never simply discard them.

Decision point explicitly time-boxed.

# 87. Go-Live Validation

Patient search.

Recent/high-risk charts.

Active inpatient census.

Allergies/current meds.

Open orders/results.

Referrals.

Billing.

Stock.

Documents.

Integrations.

Performance.

# 88. Hypercare

Dedicated command centre.

Migration exception queue.

Rapid chart correction via governed process.

Daily reconciliation.

Support trends.

Clinical safety surveillance.

No direct DB fixes.

# 89. Post-Go-Live Reconciliation

Repeat source/target controls.

Validate final deltas.

Review active records.

Finance/stock close.

Missing document queue.

Duplicate monitoring.

Close exceptions.

# 90. Legacy Read-Only Access

Define duration.

Authorized users.

Audit.

Clear 'legacy/read-only' label.

No new documentation.

Link from Pulse only if safe.

Retirement criteria.

# 91. Legacy Archive

Immutable export where required.

Schema/data dictionary.

Application rendering strategy for documents.

Search/retrieval.

Encryption.

Retention.

Access audit.

Vendor exit.

# 92. Legacy Decommissioning

Confirm migration acceptance.

Retention/legal hold.

Export/archive.

Revoke integrations/accounts.

Securely dispose hardware/data as approved.

Update CMDB.

Document destruction/decommission evidence.

# 93. Privacy and Migration

Purpose limitation.

Minimum access.

Secure transfer.

Staging retention.

Processor agreements.

Cross-border/storage review.

Rights requests during transition.

Breach response.

# 94. Security Controls

Encrypted transport/storage.

Privileged migration accounts.

MFA.

IP/network restrictions.

Secret manager.

Audit.

Malware scan.

No PHI in logs.

Temporary access expiry.

# 95. QA Integration

Migration tests versioned.

Data fixtures.

Mapping tests.

Idempotency.

Performance.

Reconciliation automation.

Clinical sample.

Rollback rehearsal.

Defects trace to batch/mapping.

# 96. Migration Metrics

Records extracted/transformed/loaded.

Rejected/exceptions.

Duplicate candidates.

Unmapped codes.

Missing documents.

Reconciliation variance.

Runtime.

Manual interventions.

Post-go-live migration defects.

# 97. Formal Migration Requirements

MIG-SR-001 Every migrated record SHALL retain source provenance sufficient for trace-back.

MIG-SR-002 Legacy identifiers SHALL be namespaced and preserved.

MIG-SR-003 Migration SHALL NOT convert blank allergy data into no-known-allergy.

MIG-SR-004 Suspected/provisional diagnoses SHALL NOT be silently promoted to confirmed.

MIG-SR-005 Historical medication/dispense SHALL NOT automatically create an administration event.

MIG-SR-006 Active medication orders at cutover SHALL undergo explicit clinical reconciliation.

MIG-SR-007 Signed legacy clinical records SHALL remain historically attributable and immutable in meaning.

MIG-SR-008 Unknown/unmapped terminology SHALL be surfaced, not silently discarded.

MIG-SR-009 Original units/values SHALL be preserved when clinical conversion occurs.

MIG-SR-010 Migration batches SHALL be repeatable/idempotent to the defined level.

MIG-SR-011 Patient linkage SHALL prevent cross-patient contamination and uncertain matches SHALL be reviewed.

MIG-SR-012 Financial opening balances SHALL reconcile without double-counting imported history.

MIG-SR-013 Inventory opening balances SHALL be represented through auditable opening/migration transactions.

MIG-SR-014 Documents SHALL be reconciled for metadata, binary presence and patient association.

MIG-SR-015 Cutover SHALL NOT proceed with unresolved M0/M1 migration defects.

MIG-SR-016 Rollback after Pulse begins production writes SHALL preserve those new transactions.

MIG-SR-017 Staging datasets SHALL be access-controlled, encrypted and disposed according to approved policy.

MIG-SR-018 Production migration SHALL have at least one full rehearsal at representative scale.

MIG-SR-019 Post-go-live reconciliation SHALL be completed before migration closure.

MIG-SR-020 Direct production database edits SHALL NOT be used as routine migration defect correction.

# 98. Definition of Done

Source inventory complete.

Authority per domain documented.

Mappings approved.

Full profiling complete.

At least one representative full rehearsal.

Automated reconciliation established.

Clinical/finance/inventory validation complete for scope.

No unresolved M0/M1.

Go/no-go signed.

Post-go-live reconciliation complete.

Legacy archive/decommission plan approved.

MIG-SR-001 through MIG-SR-020 traceable to evidence.

# Appendix A — Migration Mapping Template

| Field | Description |
| --- | --- |
| Map ID | Stable mapping identifier. |
| Domain | Patient/lab/med/etc. |
| Source | System.table.field. |
| Source semantics | What it actually means. |
| Target | Pulse entity.field. |
| Transform | Rule. |
| Terminology | Code/map version. |
| Null/default | Explicit policy. |
| Lossiness | Exact/lossy/unmapped. |
| Reviewer | Domain owner. |
| Test | Migration test ID. |

# Appendix B — Cutover Flow

SOURCE SYSTEMS

↓ full baseline extraction

RAW IMMUTABLE STAGING

↓ profile + transform + validate

PULSE MIGRATION STAGING

↓ dry-run load + reconcile

REHEARSAL / DEFECT CORRECTION

↓ final freeze

FINAL DELTA EXTRACTION

↓ idempotent transform/load

PRODUCTION PULSE

↓ automated reconciliation

CLINICAL + FINANCE + INVENTORY VALIDATION

↓ go/no-go

GO LIVE → HYPERCARE → FINAL RECONCILIATION

# Appendix C — Go/No-Go Checklist

| Area | Evidence |
| --- | --- |
| Patient identity | Counts/matches/duplicates/provisional review. |
| Clinical | Active/high-risk chart validation. |
| Medication | Current meds/active orders/eMAR boundary. |
| Diagnostics | Recent/open lab/imaging. |
| Referral | Open cases. |
| Documents | Presence/hash/sample open. |
| Finance | Balances/claims. |
| Inventory | Opening quantities/batches. |
| Security | Migration accounts/staging controls. |
| Operations | Backup/rollback/support. |
| Performance | Cutover/runtime/production health. |
| Approval | Named go/no-go authorities. |

# Appendix D — Reconciliation Matrix

| Domain | Automated control | Human validation |
| --- | --- | --- |
| Patient | Counts/identifiers/duplicates | Demographic sample. |
| Clinical | Counts/relationships/status | Chart review. |
| Lab | Result/order/unit/code counts | Recent/critical sample. |
| Imaging | Study/report/accession | PACS launch/report sample. |
| Medication | History/order/dispense/admin counts | Active medication review. |
| Revenue | Totals/balances/claims | Finance sign-off. |
| Inventory | Qty/batch/value | Physical/store sign-off. |
| Documents | Metadata/binary/hash | Open sample. |

# Appendix E — Migration Exception Record

| Field | Value |
| --- | --- |
| Exception ID | Unique. |
| Batch | Migration batch. |
| Source record | Trace reference. |
| Patient/domain | Secure identifier/domain. |
| Issue | Description. |
| Severity | M0-M3. |
| Disposition | Fix/map/import-as-is/exclude. |
| Approver | Owner. |
| Evidence | Before/after. |
| Status | Open/closed. |

# Appendix F — Required Follow-On Artifacts

| Artifact | Purpose |
| --- | --- |
| Source inventory workbook | All source systems/tables/files. |
| Mapping workbook | Field/code transformations. |
| Terminology crosswalk | Versioned clinical mappings. |
| Migration ETL repository | Repeatable pipelines. |
| Reconciliation dashboard | Counts/values/exceptions. |
| Cutover minute plan | Timed command sequence. |
| Rollback plan | Decision/action. |
| Legacy archive specification | Long-term access. |
| Clinical validation scripts | Chart review. |
| Migration sign-off pack | Formal evidence. |

# Appendix G — Architectural Boundary

PULSE-MIG-001 governs historical data conversion and cutover. It does not authorize the migration process to reinterpret clinical history, override domain state models, weaken IAM/privacy controls or create synthetic facts merely to satisfy target-schema completeness. When the source cannot support a target semantic, the correct outcome is an explicit unknown, historical document, exception or governed abstraction—not invented certainty.