PULSE-ONB-001

Healthcare Facility Discovery, Configuration, Implementation, Training & Go-Live Handbook

Pulse Health Platform

| Document Control | Value |
| --- | --- |
| Parent specifications | Master Blueprint and PULSE-ARCH/DATA/CLIN/SAFE/REF/LAB/IMG/MED/INV/REV/IAM/FHIR/SEC/PRIV/NFR/UX/QA/OPS/MIG |
| Version | 1.0 |
| Status | Facility Implementation & Adoption Baseline |
| Audience | Implementation, Hospital Leadership, Clinical Informatics, Department Heads, IT, Training, QA, Security/Privacy, Operations |
| Purpose | Provide the repeatable method for discovering, configuring, validating, training and safely launching Pulse in a healthcare facility. |
| Core rule | Pulse is configured around verified facility workflows without reproducing unsafe legacy practice or weakening platform clinical, security, privacy and data-integrity invariants. |

# 1. Purpose

Turn the platform specification into a repeatable facility implementation method.

Align leadership, clinicians, operations, IT and implementation teams.

Define readiness evidence required before production activation.

# 2. Implementation Principles

Discover before configuring.

Standardize before customizing.

Patient safety before convenience.

Configuration before code fork.

Named owners for decisions.

Train against real workflows.

Rehearse before go-live.

Measure adoption after launch.

No unresolved critical safety gap at activation.

# 3. Implementation Lifecycle

Initiate → discover → design/configure → integrate/migrate → validate → train → simulate → readiness review → go-live → hypercare → stabilize → handover → optimize.

# 4. Facility Types

Primary/clinic.

General hospital.

Specialist hospital.

Teaching/referral hospital.

Hospital group.

Diagnostic centre integration.

Deployment scope determines applicable modules, not separate product codebases.

# 5. Programme Governance

Executive Sponsor.

Facility Implementation Lead.

Pulse Implementation Lead.

Clinical Lead.

Nursing Lead.

Pharmacy/Lab/Radiology leads.

Finance/Revenue Lead.

IT Lead.

Security/Privacy.

Training Lead.

Data/Migration Lead.

# 6. Decision Governance

Decision log.

Owner.

Due date.

Options.

Safety/privacy/technical impact.

Approval.

Configuration/build consequence.

No undocumented verbal decision for critical workflow.

# 7. RACI

Every workstream has accountable facility and Pulse owner.

Clinical configuration requires clinical ownership.

Technical team does not decide clinical policy.

Facility leadership resolves cross-department policy conflicts.

# 8. Kickoff

Scope.

Facilities.

Modules.

Timeline.

Governance.

Communication.

Risks.

Dependencies.

Success measures.

Discovery schedule.

Decision process.

# 9. Discovery Preparation

Collect organogram.

Department list.

Services.

Policies/SOPs.

Forms/registers.

Current systems.

Staff categories.

Patient volumes.

Payer list.

Inventory locations.

Integration list.

Network/site diagrams.

# 10. Discovery Method

Interviews.

Workflow observation.

Document review.

System walkthrough.

Data profiling.

Infrastructure survey.

Role workshops.

Patient journey mapping.

Exception/failure scenario review.

# 11. Current-State Mapping

Trigger.

Actor.

Inputs.

Steps.

Decisions.

Handoffs.

Systems/forms.

Outputs.

Delays.

Workarounds.

Risks.

Metrics.

# 12. Future-State Mapping

Map current need to Pulse capability.

Remove duplicate/non-value work.

Preserve legitimate policy.

Resolve unsafe workaround.

Identify configuration/integration/training/change need.

Approve with process owner.

# 13. Patient Journey Discovery

Arrival/referral.

Identity/registration.

Appointment/queue.

Triage.

Consultation.

Orders.

Diagnostics.

Treatment.

Pharmacy.

Admission.

Procedure.

Billing.

Discharge.

Follow-up.

External referral.

# 14. Facility Structure

Organisation.

Facility/campus.

Department.

Unit/service.

Ward.

Room/bed.

Clinic.

Theatre.

Lab location.

Imaging location.

Pharmacy/store.

Cash point.

Hierarchy codes/names.

# 15. Service Catalogue Discovery

Services offered.

Department/location.

Provider requirements.

Appointment rules.

Clinical orderables.

Billing linkage.

Referral eligibility.

Operating hours.

Capacity.

# 16. Registration Discovery

Identifiers/MRN rules.

Demographics.

Duplicate search.

Emergency/provisional patient.

Next of kin.

Patient cards/labels.

Queue/check-in.

Required documents.

Privacy notices.

# 17. Appointment Discovery

Clinic schedules.

Provider schedules.

Slot duration.

Walk-ins.

Overbooking.

Cancellation/no-show.

Referral appointments.

Resource scheduling.

Reminder policy.

# 18. Triage/ED Discovery

Triage categories.

Vital signs.

Arrival modes.

Resuscitation workflow.

Fast track.

Escalation.

Emergency registration.

Disposition.

Billing non-blocking rules.

# 19. Clinical Documentation Discovery

Specialty templates.

Problem/diagnosis practice.

Note types.

Sign/co-sign.

Rounds.

Consults.

Procedure notes.

Discharge summary.

Clinical forms to retire/retain.

# 20. Nursing Discovery

Ward assignment.

Vitals frequency.

Assessments.

Care plans.

Medication rounds.

Intake/output.

Handover.

Escalation.

Admission/discharge.

Paper charts.

# 21. Laboratory Discovery

Departments/tests.

Collection points.

Specimen types.

Accession.

Analyzers.

Reference ranges.

Validation roles.

Critical values.

Send-out.

Rejection.

Downtime.

# 22. Imaging Discovery

Modalities.

Ordering.

Protocol.

Scheduling.

Safety screening.

PACS/RIS.

DICOM MWL.

Reporting.

Critical findings.

External imaging.

Downtime.

# 23. Pharmacy Discovery

Formulary.

Prescription review.

Dispensing.

Ward stock.

Controlled medicines.

Substitution.

Batch/expiry.

Returns.

Counselling.

eMAR interface.

Downtime.

# 24. Inventory Discovery

Stores hierarchy.

Item master.

UOM.

Requisition.

Procurement.

Supplier.

Goods receipt.

Transfer.

Issue.

Stock count.

Batch/expiry.

Recall.

Approval limits.

# 25. Referral Discovery

Internal/external referrals.

Sending/receiving facilities.

Acceptance.

Transport.

Information package.

Consent.

Urgency.

Communication.

Current phone/paper workflows.

Responsibility handover.

# 26. Revenue Discovery

Tariffs.

Cash/transfer/card/gateway.

Deposits.

Invoices.

Discounts/waivers.

Corporate accounts.

Insurance.

Claims.

Cash reconciliation.

Emergency care policy.

# 27. Insurance Discovery

Payers/plans.

Eligibility.

Preauthorization.

Tariffs.

Claim format.

Supporting documents.

Denials.

Remittance.

Receivables.

Manual portals/integration.

# 28. Theatre/Procedure Discovery

Theatre list.

Scheduling.

Consent.

Pre-op.

Site/laterality.

Team.

Anaesthesia boundary.

Consumables/implants.

Recovery.

Procedure documentation.

# 29. Bed/ADT Discovery

Ward/bed inventory.

Admission authority.

Bed reservation.

Transfers.

Isolation.

Discharge.

Bed cleaning/status.

Bed manager role.

# 30. Recurring Care Discovery

Dialysis/chemotherapy/physiotherapy/chronic clinics where applicable.

Schedules.

Protocols.

Recurring orders.

Consumables.

Monitoring.

Billing.

Follow-up.

# 31. Health Records/HIM Discovery

Record numbers.

File movement.

Scanning.

Release of information.

Corrections.

Retention.

Medical reports.

Coding.

Legacy archive.

# 32. Patient Portal Discovery

Eligible users.

Identity verification.

Proxy.

Appointments.

Results release.

Medications.

Bills.

Documents.

Messaging.

Consent/privacy.

# 33. Workforce Discovery

Staff roster.

Employment status.

Facility memberships.

Professional categories.

Clinical privileges.

Rotations.

Locums.

Leavers.

Shared workstations.

# 34. Role & Privilege Workshop

Start from tasks, not job title alone.

Map role→privilege→facility/department→clinical privilege.

Identify segregation of duties.

Break-glass.

Delegation.

Access review owner.

# 35. Privacy Discovery

Notices/consent.

Sensitive services.

Proxy/minors.

Record release.

Research.

External sharing.

Cross-facility referral.

Printing.

Support access.

Data residency constraints.

# 36. Security Discovery

Identity provider.

MFA.

Network zones.

Admin access.

Endpoint management.

Medical devices.

Remote vendors.

Physical security.

Incident response.

Existing SOC/SIEM.

# 37. Infrastructure Survey

Power/UPS/generator.

WAN/internet.

LAN/Wi-Fi.

VLANs.

Server room.

Workstations/tablets.

Printers.

Barcode scanners.

Label printers.

Network ports.

Edge requirement.

# 38. Connectivity Survey

Bandwidth by area.

Latency.

Outage frequency/duration.

Redundant links.

Critical wards.

Dead zones.

Mobile data contingency.

Local LAN continuity.

# 39. Endpoint Survey

Device count/type.

OS/browser.

RAM/storage.

Shared vs assigned.

Scanner/camera.

Barcode.

Printer.

UPS.

Replacement needs.

Asset owner.

# 40. Integration Inventory

LIS.

PACS/RIS.

Analyzers.

Payment gateway.

Payer.

SMS/email.

National/external registries where applicable.

Identity provider.

Existing ERP/accounting.

Interface owner/version/protocol.

# 41. Data Readiness

Source systems.

Volumes.

Identifiers.

Quality.

Attachments.

Open clinical records.

Financial balances.

Inventory.

Migration authority.

Legacy access plan.

# 42. Gap Analysis

Fit.

Configuration.

Integration.

Migration.

Training/change.

Process redesign.

Product enhancement.

Out of scope.

Safety-critical gap.

Owner/decision.

# 43. Configuration Philosophy

Prefer platform standard.

Facility variation represented through versioned configuration.

No facility code fork for ordinary policy differences.

Configuration cannot override clinical/data/security invariants.

# 44. Configuration Workbook

Setting ID.

Domain.

Current state.

Future state.

Value.

Facility scope.

Effective date.

Owner.

Approver.

Test case.

Change history.

# 45. Facility Master Configuration

Name/code.

Locations.

Departments.

Units.

Beds.

Hours.

Contact.

Timezone.

Currency.

Identifiers.

Branding only where appropriate.

# 46. Clinical Configuration

Templates.

Order sets.

Alerts.

Reference ranges.

Critical thresholds.

Note types.

Care pathways.

Specialty forms.

Approval and versioning.

# 47. Catalogue Configuration

Services.

Lab tests.

Imaging procedures.

Medications/formulary.

Inventory items.

Units.

Procedure codes.

Terminology mappings.

Inactive/effective dates.

# 48. Scheduling Configuration

Providers.

Clinics.

Resources.

Slots.

Capacity.

Holidays.

Walk-ins.

Appointment types.

Reminder rules.

# 49. Revenue Configuration

Service tariff.

Payer tariff.

Packages.

Discount authority.

Tax if applicable.

Payment methods.

Cash points.

Claims rules.

Effective dates.

# 50. Inventory Configuration

Stores.

Stock locations.

Reorder levels.

Approval levels.

Suppliers.

UOM/conversions.

Batch/expiry requirements.

Controlled items.

# 51. IAM Configuration

Users.

Memberships.

Roles.

Privileges.

Clinical privileges.

MFA.

Session policy.

Break-glass.

Service accounts.

Access review schedule.

# 52. Consent Configuration

Consent types.

Purposes.

Data scopes.

Representative rules.

Expiry/revocation.

Referral disclosure.

Patient portal presentation.

# 53. Notification Configuration

Channels.

Templates.

Recipient rules.

Escalation.

Quiet hours where appropriate.

PHI-safe content.

Provider configuration.

Failure handling.

# 54. Workflow Configuration

Task types.

Queues.

Routing.

Escalation.

Due times.

Ownership.

Status transitions.

No configuration may collapse clinically distinct states.

# 55. Forms Governance

Inventory current paper/electronic forms.

Retire duplicate forms.

Map retained fields.

Avoid digitizing every historical form unchanged.

Clinical owner approves replacement.

Version/effective date.

# 56. Integration Planning

Interface scope.

Source/target authority.

Protocol.

Identifiers.

Terminology.

Error handling.

Retry/idempotency.

Security.

Testing.

Support owner.

# 57. Migration Planning

Apply PULSE-MIG-001.

Define historical depth.

Open/active records.

Cutover.

Reconciliation.

Clinical validation.

Legacy archive.

# 58. Implementation Environments

Configuration begins outside production.

UAT mirrors facility setup.

Training data synthetic.

Integration endpoints testable.

Production configuration promoted through controlled process.

# 59. Build/Configuration Review

Peer review.

Clinical review for clinical settings.

Security/privacy review.

Naming consistency.

Effective dates.

No orphaned configuration.

Trace to workbook.

# 60. Workflow Validation

Walkthrough future state.

Use realistic scenarios.

Normal/exception/emergency.

Cross-department handoffs.

Role/privilege.

Downtime.

Document decisions.

# 61. End-to-End Simulation

Patient arrival through discharge/follow-up.

Lab/imaging.

Medication.

Admission.

Referral.

Billing.

Inventory.

Downtime.

Use real roles in controlled test environment.

# 62. Clinical Safety Validation

Wrong patient.

Allergy.

Critical result.

High-alert medication.

Laterality/site.

Referral responsibility.

Deterioration.

Downtime.

Unsafe configuration blocks go-live.

# 63. UAT Planning

Representative users.

Scripts by role.

Facility-specific data/config.

Defect process.

Daily triage.

Exit criteria.

Formal sign-off.

# 64. Training Strategy

Role-based.

Workflow-based.

Hands-on.

Scenario-based.

Competency measured.

Train-the-trainer/super-user.

Refresher.

New-starter process.

# 65. Training Needs Analysis

Role.

Tasks.

Digital literacy.

Shift/location.

Language/support needs.

Device.

Prior system.

High-risk competencies.

Training schedule.

# 66. Training Curriculum

Platform orientation.

Patient safety.

Role workspace.

Core workflows.

Errors/exceptions.

Privacy/security.

Downtime.

Support.

Assessment.

# 67. Doctor Training

Patient search/context.

Consultation.

Problems/diagnoses.

Orders.

Results.

Medication.

Anatomy.

Referral.

Sign/addendum.

Discharge.

# 68. Nurse Training

Ward board.

Patient verification.

Vitals.

Assessments.

Tasks.

eMAR.

Handover.

Escalation.

Admission/transfer/discharge.

Downtime.

# 69. Lab Training

Worklist.

Collection/accession.

Rejection.

Analyzer/interface.

Results.

Validation.

Critical result.

Correction.

Downtime.

# 70. Radiology Training

Worklist.

Protocol.

Safety screening.

Study reconciliation.

PACS viewer.

Reporting.

Critical findings.

Amendment.

Downtime.

# 71. Pharmacy Training

Medication verification.

Intervention.

Dispensing.

Substitution.

Stock.

Controlled medicines.

Returns.

eMAR relationship.

Downtime.

# 72. Front Desk Training

Patient search.

Registration.

Duplicate prevention.

Appointments.

Check-in.

Queue.

Provisional patient.

Privacy.

# 73. Finance Training

Patient account.

Charges.

Invoice.

Payment.

Receipt.

Refund/reversal.

Coverage.

Claims.

Reconciliation.

Clinical independence from payment.

# 74. Inventory Training

Stock.

Requisition.

PO.

Receipt.

Transfer.

Issue.

Count.

Batch/expiry.

Recall.

Adjustment controls.

# 75. Referral Training

Create/package.

Consent.

Send.

Incoming review.

Info request.

Accept/decline.

Transfer.

Arrival.

Care assumption.

Communication.

# 76. Administrator Training

Users/access.

Configuration.

Audit.

Integration health.

Reports.

No automatic clinical browsing.

Change control.

# 77. Patient/Community Education

How to access portal.

Appointments/results/medications/referrals.

Proxy.

Privacy.

Support.

Portal is not emergency service.

# 78. Super Users

Select respected operational users.

Advanced training.

Floor support.

Issue triage.

Feedback.

No privilege elevation beyond role merely because super user.

# 79. Training Environment

Synthetic patients.

Facility-like configuration.

Safe reset.

No production PHI.

Representative devices.

Integrations simulated where needed.

# 80. Competency Assessment

Observed workflow.

Knowledge check.

Critical safety steps.

Pass threshold.

Remediation/retest.

Evidence.

High-risk role access may depend on required competency policy.

# 81. Training Records

User.

Role.

Course.

Date.

Trainer.

Assessment.

Result.

Expiry/refresher.

No passwords or unnecessary sensitive data.

# 82. Change Management

Stakeholder analysis.

Change impacts.

Champions.

Communications.

Resistance/issues.

Leadership visibility.

Policy updates.

Retired processes/forms.

# 83. Communication Plan

Why change.

What changes.

When.

Who affected.

Training.

Downtime/cutover.

Support.

Go-live updates.

Post-go-live changes.

# 84. Readiness Domains

Governance.

Clinical workflow.

Configuration.

Data.

Integration.

Infrastructure.

Security/privacy.

Training.

Support.

Downtime.

Operations.

Safety.

# 85. Readiness Scoring

Green: complete/evidenced.

Amber: residual item with owner/date and acceptable risk.

Red: blocking.

Safety/security/data-integrity red cannot be overridden by schedule pressure.

# 86. Go-Live Entry Criteria

Critical configuration approved.

UAT passed.

No blocking defects.

Migration rehearsal complete.

Integrations validated.

Users provisioned.

Training threshold met.

Downtime ready.

Backups/monitoring/support ready.

Safety sign-off.

# 87. Go-Live Strategy

Big-bang only when justified.

Phased by facility/module/department where safer.

Pilot cohort.

Wave criteria.

Avoid unsafe long dual-record period.

Explicit source of truth.

# 88. Cutover

Use PULSE-MIG-001 and OPS-001.

Freeze/delta.

Final configuration.

User activation.

Interface switch.

Smoke test.

Clinical validation.

Go/no-go.

# 89. Command Centre

Implementation lead.

Clinical lead.

IT/ops.

QA.

Data/migration.

Training/super users.

Security/privacy.

Domain SMEs.

Ticket/incident board.

Shift coverage.

# 90. Go-Live Floor Support

Visible support.

Round high-risk departments.

Observe real workflow.

Do not take over clinician identity/session.

Log issues centrally.

Escalate safety concerns immediately.

# 91. Go-Live Issue Triage

How-to/training.

Configuration.

Defect.

Integration.

Data/migration.

Access.

Infrastructure.

Clinical safety.

Security/privacy.

Enhancement.

# 92. Hypercare

Daily command review.

Incident/defect trend.

Migration exceptions.

Adoption.

Performance.

Integration backlog.

Clinical safety.

Training gaps.

Configuration changes controlled.

# 93. Adoption Metrics

Active users by role.

Workflow completion.

Paper fallback use.

Unsigned notes.

Result review.

eMAR completion.

Referral processing.

Queue times.

Support volume.

Training remediation.

# 94. Safety Adoption Metrics

Wrong-patient near misses.

Critical result acknowledgement.

Medication omissions.

Referral handover failures.

Break-glass use.

Duplicate patient creation.

Downtime reconciliation exceptions.

# 95. Stabilization Exit

Critical incidents controlled.

Backlog acceptable.

Migration reconciled.

Integrations stable.

Support volume normalized.

Training gaps addressed.

Operational ownership accepted.

No unresolved go-live safety blocker.

# 96. Handover to Operations

Service catalogue.

Runbooks.

Facility config.

Contacts.

Known issues.

Support SLA.

Monitoring.

Backup/DR.

Vendor register.

Training ownership.

Change process.

# 97. Continuous Optimization

30/60/90-day review.

Workflow metrics.

User feedback.

Safety incidents.

Configuration refinements.

Training.

Performance.

New modules.

No optimization that weakens invariants.

# 98. Multi-Facility Rollout

Reuse standard baseline.

Facility delta discovery.

Template configuration.

Local integrations.

Local training.

Wave readiness.

Central lessons learned.

Avoid copying unsafe local exceptions.

# 99. Implementation Risks

Leadership disengagement.

Unresolved workflow ownership.

Over-customization.

Poor data quality.

Network instability.

Insufficient devices.

Weak training.

Role overprovisioning.

Integration delay.

Unsafe dual-run.

Go-live date pressure.

# 100. Formal Onboarding Requirements

ONB-SR-001 Every facility SHALL complete documented discovery before production configuration is approved.

ONB-SR-002 Every critical workflow SHALL have a named facility owner.

ONB-SR-003 Facility variation SHALL use governed configuration before product forks are considered.

ONB-SR-004 Configuration SHALL NOT bypass platform clinical-safety, IAM, privacy or data-integrity invariants.

ONB-SR-005 Clinical configuration SHALL receive appropriate clinical review.

ONB-SR-006 Roles and privileges SHALL be task-based and facility-scoped.

ONB-SR-007 Infrastructure readiness SHALL include power, network, endpoints and critical peripherals.

ONB-SR-008 Integrations SHALL identify authoritative source, identifiers, failure behavior and support owner.

ONB-SR-009 Production activation SHALL require representative end-to-end workflow validation.

ONB-SR-010 Safety-critical workflows SHALL be explicitly simulated before go-live.

ONB-SR-011 Users SHALL receive role-appropriate training before production access according to facility policy.

ONB-SR-012 High-risk workflows SHALL include competency evidence where required.

ONB-SR-013 Go-live SHALL NOT proceed with unresolved blocking clinical-safety, security or data-integrity gaps.

ONB-SR-014 Downtime procedures and reconciliation responsibilities SHALL be established before go-live.

ONB-SR-015 Production support and escalation SHALL be staffed at activation.

ONB-SR-016 Go-live issues SHALL be centrally recorded and classified.

ONB-SR-017 Hypercare SHALL monitor adoption as well as technical uptime.

ONB-SR-018 Operational handover SHALL include configuration, runbooks, contacts and known risks.

ONB-SR-019 Multi-facility rollout SHALL revalidate local workflow/infrastructure differences.

ONB-SR-020 Implementation closure SHALL require formal facility and Pulse acceptance.

# 101. Definition of Done

Governance established.

Discovery signed off.

Future-state workflows approved.

Configuration controlled.

Data/integrations ready.

Infrastructure validated.

IAM/privacy/security configured.

UAT and safety simulations passed.

Training/competency completed.

Go-live readiness approved.

Hypercare completed.

Operations handover accepted.

ONB-SR-001 through ONB-SR-020 traceable to evidence.

# Appendix A — Facility Discovery Workbook

| Area | Questions / evidence |
| --- | --- |
| Organisation | Facilities, departments, services, governance. |
| Patients | Volumes, identifiers, journeys, referrals. |
| Clinical | Specialties, notes, orders, care pathways. |
| Nursing | Wards, eMAR, handover, escalation. |
| Diagnostics | Lab/imaging workflows and devices. |
| Pharmacy | Formulary, dispensing, controlled medicines. |
| Revenue | Tariffs, payments, insurance, claims. |
| Inventory | Stores, procurement, batch/expiry. |
| IT | Power, WAN/LAN, devices, identity. |
| Data | Sources, quality, migration, archive. |
| Security/privacy | Access, consent, incidents, vendors. |
| Operations | Support, downtime, DR, monitoring. |

# Appendix B — Implementation Stage Gates

| Gate | Minimum evidence |
| --- | --- |
| G0 Initiation | Scope/governance/owners. |
| G1 Discovery | Current-state + gaps approved. |
| G2 Design | Future-state/configuration decisions. |
| G3 Build | Configured/integrated environment. |
| G4 Validation | QA/UAT/safety evidence. |
| G5 Training | Role competency/readiness. |
| G6 Go-Live | Readiness board approval. |
| G7 Stabilization | Hypercare exit. |
| G8 Handover | Operations acceptance. |

# Appendix C — Role Training Matrix

| Role | Core competency |
| --- | --- |
| Doctor | Patient context, consult, orders/results, meds, referral. |
| Nurse | Ward, vitals, tasks, eMAR, handover. |
| Lab | Specimen/result/validation/critical. |
| Radiology | Protocol/safety/study/report. |
| Pharmacist | Verify/dispense/stock. |
| Front desk | Identity/appointment/queue. |
| Finance | Account/payment/claims. |
| Store | Inventory/procurement. |
| Referral coordinator | Case/package/transfer. |
| Administrator | IAM/config/audit. |
| Patient | Portal/privacy/support. |

# Appendix D — Go-Live Readiness Checklist

| Domain | Required |
| --- | --- |
| Governance | Command structure/contact list. |
| Clinical | Workflow/safety validation. |
| Configuration | Approved production baseline. |
| Data | Migration/reconciliation. |
| Integration | Pass + outage behavior. |
| Infrastructure | Power/network/devices. |
| IAM | Users/roles/MFA. |
| Privacy/security | Controls/incident route. |
| Training | Completion/competency. |
| Downtime | Forms/process/reconciliation. |
| Operations | Monitoring/backup/support. |
| QA | No blockers/sign-off. |

# Appendix E — Go-Live Command Centre Rhythm

06:30 Technical + integration health

07:00 Clinical readiness / shift handover

09:00 Command review: incidents, adoption, migration

12:00 Domain leads / backlog review

15:00 Training + workflow issue review

18:00 Shift handover / outstanding risks

Daily Executive summary + next-day priorities

Times are illustrative; each facility sets the actual operating rhythm.

# Appendix F — 30/60/90-Day Review

| Period | Focus |
| --- | --- |
| 30 days | Stability, safety, support, adoption, migration closure. |
| 60 days | Workflow efficiency, configuration refinement, training gaps. |
| 90 days | Outcome metrics, optimization roadmap, next modules/facilities. |

# Appendix G — Required Implementation Artifacts

| Artifact | Purpose |
| --- | --- |
| Facility discovery workbook | Verified operating context. |
| Current/future workflow maps | Process design. |
| Configuration workbook | Controlled settings. |
| Role/privilege matrix | Access baseline. |
| Integration register | Interfaces/owners. |
| Migration pack | Data cutover. |
| Training matrix/materials | Competency. |
| UAT/simulation pack | Validation. |
| Readiness dashboard | Go/no-go. |
| Command-centre plan | Launch support. |
| Handover pack | Operational ownership. |

# Appendix H — Architectural Boundary

PULSE-ONB-001 governs facility implementation and adoption. It does not permit local implementation teams to redefine clinical truth, weaken platform safety/security/privacy requirements, or reproduce unsafe legacy workarounds merely because they are familiar. A facility-specific need must be classified as configuration, integration, workflow redesign, governed product enhancement or explicit out-of-scope requirement.